i3 ACADEMY

IBM Silver Business Partner

PROJECT 1 — CODEBASE ONBOARDING AGENT

Architect-Level Build Guide

IBM TechXchange 2026 — Pre-Conference Dev Day Hackathon

Prepared for the i3 Academy Bootcamp Team | August 28–30, 2026

# 1. Final Architecture Decision

The original specification gives three loosely-coupled components. For a five-person team working inside a 48-hour window, collapse this into one monorepo running as a single process, with a single deploy target. This removes coordination overhead and gives every team member a shared, buildable-from-hour-one codebase layout:

onboarding-agent/ ├── src/ │ ├── ingestion/ # Stage 1: pull raw sources │ │ ├── github.ts │ │ ├── confluence.ts │ │ └── jira.ts │ ├── context-store/ # Chunking + retrieval │ │ ├── chunker.ts │ │ ├── index.ts # Chroma wrapper │ │ └── retriever.ts │ ├── orchestrator/ # Bob 2.0 Agent Mode driver │ │ ├── planner.ts │ │ ├── subagents.ts # backend/frontend/infra scans │ │ └── verify.ts │ ├── render/ # Output layer │ │ ├── markdownPlan.ts │ │ ├── graph.ts # mermaid/D3 dependency graph │ │ └── taskSync.ts # push to Jira/Linear │ └── server.ts # Express entrypoint + demo UI route ├── seed-repo/ # realistic multi-module sample repo (see Section 2) ├── tests/ ├── .env.example └── package.json

Tech stack — decide this once, on paper, before Day 1 starts, and do not revisit it mid-build:

- Node.js + TypeScript + Express for the entire pipeline — one runtime, no context-switching between Python and Node across a five-person team.

- Chroma (chromadb npm client, local sqlite-backed) as the vector context store. Do not rely on Bob 2.0's native Document Understanding window as the only store once the repo is large — use Chroma for retrieval and pass only the top-k relevant chunks into each Bob 2.0 call.

- Octokit (@octokit/rest) for GitHub ingestion.

- simple-git for local git metadata (churn, blame) — needed for the Innovation Edge graph.

- mermaid.js rendered client-side for the dependency graph — no server-side rendering dependency required.

# 2. Day 1 — Setup (Hours 0–12)

## Hour 0–1: Team Split

With five people, assign roles immediately rather than debating them:

- One person: ingestion connectors (GitHub API, README/wiki pull)

- One person: seed repo construction

- One person: context store (chunking + Chroma)

- One person: orchestrator / Bob 2.0 prompt scaffolding

- One person: render layer + task-list sync + demo UI shell

## Hour 1–3: Build the Seed Repository

This is the single highest-leverage task of the entire hackathon. The architect's risk notes explicitly flag that a repo too small produces no compelling before/after comparison. Do not use a toy repo. Construct one with:

- Three real modules (/backend, /frontend, /infra) with genuine interdependencies

- A README that is intentionally 60% stale — for example, referencing a deprecated auth module. This is what allows the Agent Mode verification step to produce a visible, demoable catch on stage.

- 15–20 closed GitHub issues with realistic titles and bodies, script-generated rather than hand-written

- Two to three Architecture Decision Records (ADRs) as markdown files

// seed-repo/scripts/generateIssues.ts // Script-generate closed issues via Octokit (or use Bob 2.0 itself to backfill) import { Octokit } from "@octokit/rest"; const octokit = new Octokit({ auth: process.env.SEED_REPO_PAT }); const seedIssues = [ { title: "Fix race condition in session refresh", body: "...", labels: ["backend", "bug"] }, { title: "Migrate auth to JWT (superseded by OAuth2 ADR)", body: "...", labels: ["backend", "adr"] }, // ...15 more, deliberately including one that contradicts the current README ]; for (const issue of seedIssues) { await octokit.issues.create({ owner, repo, ...issue, state: "closed" }); }

## Hour 3–8: Ingestion Layer

// src/ingestion/github.ts import { Octokit } from "@octokit/rest"; interface RawArtifact { source: "readme" ¦ "issue" ¦ "adr" ¦ "wiki"; path: string; content: string; updatedAt: string; } export async function ingestRepo(owner: string, repo: string): Promise<RawArtifact[]> { const octokit = new Octokit({ auth: process.env.GITHUB_TOKEN }); const artifacts: RawArtifact[] = []; // README + tree const { data: tree } = await octokit.git.getTree({ owner, repo, tree_sha: "main", recursive: "true" }); for (const entry of tree.tree.filter(e => e.path?.match(/README¦ADR¦docs\//i))) { const { data: content } = await octokit.repos.getContent({ owner, repo, path: entry.path! }); if ("content" in content) { artifacts.push({ source: entry.path!.includes("ADR") ? "adr" : "readme", path: entry.path!, content: Buffer.from(content.content, "base64").toString("utf-8"), updatedAt: new Date().toISOString(), }); } } // Closed issues — source material for "what actually happened here" const issues = await octokit.paginate(octokit.issues.listForRepo, { owner, repo, state: "closed", per_page: 100 }); for (const issue of issues) { artifacts.push({ source: "issue", path: `issue-${issue.number}`, content: `${issue.title}\n${issue.body ?? ""}`, updatedAt: issue.updated_at, }); } return artifacts; }

## Hour 8–12: Chunk and Index into Chroma

// src/context-store/index.ts import { ChromaClient } from "chromadb"; const client = new ChromaClient(); export async function buildContextStore(artifacts: RawArtifact[]) { const collection = await client.getOrCreateCollection({ name: "onboarding-corpus" }); const chunks = artifacts.flatMap(a => chunkText(a.content, 500).map((c, i) => ({ id: `${a.path}-${i}`, text: c, metadata: { source: a.source, path: a.path, updatedAt: a.updatedAt }, })) ); await collection.add({ ids: chunks.map(c => c.id), documents: chunks.map(c => c.text), metadatas: chunks.map(c => c.metadata), }); return collection; } function chunkText(text: string, size: number): string[] { const words = text.split(/\s+/); const out: string[] = []; for (let i = 0; i < words.length; i += size) out.push(words.slice(i, i + size).join(" ")); return out; }

By the end of Day 1, running npm run ingest -- --repo=your-org/seed-repo should print chunk counts per source type. Do not touch Bob 2.0 itself yet — that begins on Day 2. Day 1's job is strictly: raw data flowing, cleanly labeled by source, and retrievable.

# 3. Day 2 — Core Loop (Hours 12–24)

The orchestrator is the actual differentiator of this project. Build it carefully rather than quickly.

## The Orchestrator

// src/orchestrator/planner.ts import { retrieveRelevant } from "../context-store/retriever"; interface RampUpPlan { role: "backend" ¦ "frontend" ¦ "infra" ¦ "full-stack"; weekOneTasks: { title: string; referencedPath: string; verified: boolean }[]; architectureSummary: string; } export async function generatePlan(role: string, collection: any, bob: BobClient): Promise<RampUpPlan> { const context = await retrieveRelevant(collection, `onboarding tasks for a ${role} engineer`, 12); const plan = await bob.agentMode.run({ goal: `Produce a role-specific first-week ramp-up plan for a ${role} engineer joining this codebase.`, context, subagents: ["backend-scan", "frontend-scan", "infra-scan"], outputSchema: rampUpSchema, }); // Verification step — this is what makes the demo land. Every referenced // path must actually exist in the repo, or the plan is wrong. for (const task of plan.weekOneTasks) { task.verified = await repoContainsPath(task.referencedPath); if (!task.verified) { // Do not silently drop it — this is the "agent catches its own // stale claim" moment the demo is built around. task.title = `Needs verification: ${task.title} (referenced path not found — likely stale doc)`; } } return plan; }

## Subagents — Run Concurrently, Not Sequentially

// src/orchestrator/subagents.ts export async function runRoleScans(collection: any, bob: BobClient) { const [backend, frontend, infra] = await Promise.all([ bob.subagent("backend-scan", { context: await retrieveRelevant(collection, "backend architecture and entry points", 10) }), bob.subagent("frontend-scan", { context: await retrieveRelevant(collection, "frontend structure and build tooling", 10) }), bob.subagent("infra-scan", { context: await retrieveRelevant(collection, "deployment, CI/CD, and infra config", 10) }), ]); return { backend, frontend, infra }; }

## Task-List Sync (Jira / GitHub Issues)

// src/render/taskSync.ts export async function syncTasksToTracker(plan: RampUpPlan, octokit: Octokit, owner: string, repo: string) { for (const task of plan.weekOneTasks) { await octokit.issues.create({ owner, repo, title: `[Onboarding] ${task.title}`, body: `Auto-generated first-week task.\nReferenced: \`${task.referencedPath}\`\nVerified against current repo: ${task.verified ? "yes" : "no — stale reference"}`, labels: ["onboarding", plan.role], }); } }

Hour 20–24: wire everything through server.ts end-to-end. This is the integration checkpoint. Run it against the real seeded repo, not mocks. Integration bugs discovered here are recoverable; the same bugs discovered on Day 3 afternoon are not.

# 4. Day 3 — Polish and Measure (Hours 24–40)

## The Metric That Matters

Time-to-first-commit / time-to-first-PR, generated plan versus status quo. A hackathon window does not allow waiting for a real new hire, so run a simulated timing test instead:

- Give two team members who have not seen the seed repo the existing generic onboarding doc. Time them to their first meaningful commit.

- Give two others the generated, repo-specific plan. Time them the same way.

- Even n=2 versus n=2 produces a real, honest number. Present it exactly as the specification names the metric — a simulated new-hire timing comparison — rather than overselling it as a controlled study.

## Innovation Edge: Interactive Dependency Graph (if 4+ hours remain)

// src/render/graph.ts import simpleGit from "simple-git"; export async function buildDependencyGraph(repoPath: string) { const git = simpleGit(repoPath); const log = await git.log({ "--stat": null }); // Change-churn per file = commit touch frequency (proxy for // "complexity to understand") const churn: Record<string, number> = {}; for (const commit of log.all) { // parse commit.diff.files for touched paths, increment churn count } // Emit mermaid graph syntax, color-coded by churn tercile let mermaid = "graph TD\n"; for (const [file, count] of Object.entries(churn)) { const color = count > highThreshold ? "fill:#f87171" : count > medThreshold ? "fill:#fbbf24" : "fill:#4ade80"; mermaid += ` ${sanitize(file)}["${file}"]\n style ${sanitize(file)} ${color}\n`; } return mermaid; // render client-side with mermaid.js }

Render this in a simple static HTML page loading mermaid.min.js directly — no build step required, which keeps it demo-safe.

# 5. Day 3 Pre-Demo Checklist

☐  Session report exported (Bob 2.0's session/task export) — verify this works before Day 3 afternoon, not at the last minute

☐  Demo video recorded per the four-beat script: blank checklist → live trigger → generated plan → timing chart

☐  One deliberately stale README claim in the seed repo that the verification step visibly catches on stage — rehearse pointing at this explicitly, it is the strongest proof this is not just an LLM wrapper

☐  One-slide architecture diagram exported

# 6. Risk Notes and How the Build Order Avoids Them

## Context window limits on large repos

Solved by the chunker plus Chroma retrieval already specified above — ensure the retriever caps top-k (12 chunks in the planner code) rather than passing the whole corpus into a single Bob 2.0 call. Test this against the seed repo's full issue set on Day 2, not Day 3.

## Repo too small to show a compelling before/after

Solved by the deliberately-stale-README seed repo built in Hour 1–3. Do not skip this step to save time — it is what makes the demo unfakeable and is the single highest-leverage hour of the entire build.

Prepared for the i3 Academy Hackathon Team | i3 Technologies | August 2026