i3 ACADEMY

IBM Silver Business Partner

PROJECT 3 — BUG-TO-FIX DEBUGGING AGENT

Architect-Level Build Guide

IBM TechXchange 2026 — Pre-Conference Dev Day Hackathon

Prepared for the i3 Academy Bootcamp Team | August 28–30, 2026

# 1. Final Architecture Decision

This is the most operationally risky of the projects covered so far — it applies code changes autonomously. Collapse it into one Node/TypeScript orchestrator driving a Docker sandbox, which never touches a real environment.

bug-to-fix-agent/ ├── src/ │ ├── intake/ │ │ └── ticketParser.ts # Jira/GitHub Issues → structured repro spec │ ├── sandbox/ │ │ ├── docker.ts # spin up/tear down isolated container │ │ └── repro.ts # run the failing case inside it │ ├── trace/ │ │ └── rootCause.ts # git blame/log walk + stack trace correlation │ ├── patch/ │ │ ├── generator.ts # Bob 2.0 Agent Mode code-edit tool use │ │ └── applier.ts # apply inside sandbox only │ ├── verify/ │ │ └── testRunner.ts # rerun relevant test subset │ ├── report/ │ │ └── sessionExport.ts # auditable JSON trail │ └── orchestrator.ts # the reproduce→trace→patch→verify loop ├── seeded-bugs/ # 2–3 deterministic, demoable bugs ├── .env.example └── package.json

Stack: Node.js + TypeScript, dockerode for programmatic Docker sandbox control — shelling out to the raw docker CLI is avoided because the loop needs structured stdout and exit codes back — simple-git for blame/log walking, the target project's existing test runner (pytest or jest) invoked inside the container, and Bob 2.0 Agent Mode as the single continuous session driving the loop.

# 2. Day 1 — Setup (Hours 0–12)

## Hour 0–1: Team Split

- One person: seeded bug + Docker sandbox

- One person: ticket intake

- One person: root-cause tracer

- One person: patch generation/apply

- One person: test verifier + session reporter

## Hour 1–5: Pick and Seed a Deterministic Bug

The architect's risk notes are explicit here: non-deterministic timing or concurrency bugs are unreproducible on stage. Pick something like an off-by-one in a pagination function, or a boundary condition in a discount calculator, seeded into a real multi-file project with a git history around it so root-cause tracing has something genuine to walk.

// seeded-bugs/bug-101/README.md // Deliberate off-by-one in calculateDiscount() — introduced in a specific, // findable commit, with a failing test already present in the repo.

## Hour 5–9: Docker Sandbox Wrapper

// src/sandbox/docker.ts import Docker from "dockerode"; const docker = new Docker(); export async function createSandbox(repoPath: string): Promise<{ containerId: string; exec: (cmd: string[]) => Promise<{ stdout: string; exitCode: number }> }> { const container = await docker.createContainer({ Image: "node:20-slim", Cmd: ["sleep", "infinity"], HostConfig: { Binds: [`${repoPath}:/repo:rw`], NetworkMode: "none", // no network — this sandbox never touches anything real AutoRemove: true, }, WorkingDir: "/repo", }); await container.start(); return { containerId: container.id, exec: async (cmd: string[]) => { const execInstance = await container.exec({ Cmd: cmd, AttachStdout: true, AttachStderr: true }); const stream = await execInstance.start({}); const stdout = await streamToString(stream); const { ExitCode } = await execInstance.inspect(); return { stdout, exitCode: ExitCode ?? -1 }; }, }; }

## Hour 9–12: Ticket Intake

// src/intake/ticketParser.ts export interface ReproSpec { ticketId: string; title: string; stackTrace?: string; failingCommand: string; // e.g. "npm test -- pagination.test.ts" linkedLogs: string[]; } export async function parseTicket(ticketId: string, octokit: Octokit): Promise<ReproSpec> { const { data: issue } = await octokit.issues.get({ owner, repo, issue_number: Number(ticketId) }); return { ticketId, title: issue.title, stackTrace: extractStackTrace(issue.body ?? ""), failingCommand: extractFailingCommand(issue.body ?? ""), // parse a fenced code block convention linkedLogs: extractLogLinks(issue.body ?? ""), }; }

# 3. Day 2 — Core Loop (Hours 12–24)

This is the entire product. Build it as one continuous Agent Mode session, not four separate calls stitched together afterward — the specification's value proposition specifically depends on it running unattended through the whole loop.

// src/orchestrator.ts export async function runDebugSession(bug: ReproSpec, bob: BobClient) { const sandbox = await createSandbox(repoPath); const session = await bob.agentMode.run({ goal: "Reproduce, root-cause, patch, and verify this bug.", context: bug, tools: { sandboxExec: sandbox.exec, gitBlame: (file: string, line: number) => runGitBlame(repoPath, file, line), gitLog: (path: string) => runGitLog(repoPath, path), applyPatch: (diff: string) => applyPatchInSandbox(sandbox, diff), runTests: (subset: string) => sandbox.exec(["npm", "test", "--", subset]), }, loop: ["reproduce", "trace", "patch", "verify"], maxIterations: 5, }); await exportSessionReport(session, `bug-${bug.ticketId}-report.json`); return session; }

## Root-Cause Tracer

Give it real git tooling, not just the stack trace text.

// src/trace/rootCause.ts import simpleGit from "simple-git"; export async function runGitBlame(repoPath: string, file: string, line: number) { const git = simpleGit(repoPath); const result = await git.raw(["blame", "-L", `${line},${line}`, file]); return result; // commit hash, author, date for the exact line — Agent Mode // uses this to correlate with recent changes } export async function runGitLog(repoPath: string, filePath: string) { const git = simpleGit(repoPath); return git.log({ file: filePath, maxCount: 10 }); }

## Patch Apply — Sandbox-Only, Never a Live Checkout

// src/patch/applier.ts export async function applyPatchInSandbox(sandbox: Sandbox, diff: string) { // Write diff to a temp file inside the container, apply with git apply, // never touch anything outside the sandbox's bound volume await sandbox.exec(["sh", "-c", `echo '${escapeForShell(diff)}' > /tmp/fix.patch`]); const result = await sandbox.exec(["git", "apply", "/tmp/fix.patch"]); if (result.exitCode !== 0) { throw new Error(`Patch failed to apply cleanly: ${result.stdout}`); } return result; }

## Test Verifier

Rerun only the relevant subset, not the whole suite, to keep loop iterations fast.

// src/verify/testRunner.ts export async function verifyFix(sandbox: Sandbox, testPattern: string) { const result = await sandbox.exec(["npm", "test", "--", "--testPathPattern", testPattern]); return { passed: result.exitCode === 0, output: result.stdout }; }

Hour 20–24: run the full loop end-to-end against the seeded bug. Budget real time here — this is the step most likely to reveal that the maxIterations cap or patch-apply escaping needs adjustment. This should not be discovered for the first time on Day 3.

# 4. Day 3 — Polish and Measure (Hours 24–40)

## Session Reporter

This doubles as the submission evidence, so the schema needs to be right the first time.

// src/report/sessionExport.ts export async function exportSessionReport(session: AgentSession, path: string) { const report = { ticketId: session.goalContext.ticketId, iterations: session.steps.map(s => ({ phase: s.phase, // "reproduce" ¦ "trace" ¦ "patch" ¦ "verify" action: s.action, result: s.result, timestamp: s.timestamp, })), rootCause: session.finalHypothesis, patchApplied: session.finalPatch, testResult: session.finalVerification, totalDurationMs: session.endTime - session.startTime, }; fs.writeFileSync(path, JSON.stringify(report, null, 2)); }

## The Metric

Time from bug report to verified fix, and number of manual debugging steps eliminated, versus a human working the same seeded bug. Time a teammate manually debugging the identical seeded bug — reproduce, find root cause, write patch, run tests — and compare wall-clock time directly against the exported session's totalDurationMs. Count the manual steps a human took (checkout, read stack trace, git blame, write fix, run tests — typically five to six discrete steps) against the loop's iteration count.

## Innovation Edge: Hypothesis-Driven Debugging with Bisection (if 4+ hours remain)

// Extend the orchestrator's "trace" phase to produce ranked hypotheses // instead of a single root-cause guess const hypotheses = await bob.agentMode.run({ goal: "Generate 2-3 ranked root-cause hypotheses with probabilities for this failure, then design the cheapest experiment to eliminate the weaker ones before patching.", context: { stackTrace, gitLog, reproOutput }, }); // Optionally layer a git bisect pass: const bisectResult = await sandbox.exec(["git", "bisect", "run", "npm", "test", "--", testPattern]);

Displaying two to three ranked hypotheses with probabilities before committing to a patch is a materially stronger demo moment than a single confident, and possibly wrong, guess. It also directly demonstrates the confidence-and-uncertainty-scoring universal principle from the cross-project Innovation Layer.

# 5. Pre-Demo Checklist

☐  Seeded bug is fully deterministic — verified by running the repro command ten times with identical results before demo day

☐  Patch-apply step is gated behind a NetworkMode: none sandbox only — this is confirmed explicitly in the demo narration as a feature to highlight, not hide

☐  Exported session report opens cleanly and reads as a genuine audit trail — real timestamps, real git hashes, not placeholder text

☐  Ranked hypotheses, if built, are shown on screen before the patch, not just narrated

# 6. Risk Notes and How the Build Order Avoids Them

## Non-deterministic bugs are hard to reproduce reliably

Solved by picking a deterministic, seeded bug in Hour 1–5 rather than attempting a real flaky or timing bug for the demo; non-determinism is mentioned explicitly as future work rather than forced live on stage.

## The agent could apply an unsafe patch

Solved structurally by the NetworkMode: none and volume-bound sandbox built in Hour 5–9, never a live environment. This is baked into the architecture itself, not a policy that has to be remembered and enforced manually.

Prepared for the i3 Academy Hackathon Team | i3 Technologies | August 2026