i3 ACADEMY

IBM Silver Business Partner

PROJECT 6 — RELEASE READINESS CHECKER

Architect-Level Build Guide

IBM TechXchange 2026 — Pre-Conference Dev Day Hackathon

Prepared for the i3 Academy Bootcamp Team | August 28–30, 2026

# 1. Final Architecture Decision

Four components collapse into one pipeline: checklist definition, verification agent against real repo/CI state, release-notes drafter, reporter. Single Node process.

release-readiness-checker/ ├── src/ │ ├── checklist/ │ │ └── config.ts # YAML checklist → verifiable checks │ ├── verify/ │ │ ├── verifyAgent.ts # Bob 2.0 Agent Mode against CI/repo state │ │ └── riskScore.ts # Innovation Edge — 0-100 risk score │ ├── notes/ │ │ └── notesDrafter.ts # Bob 2.0 Document Understanding │ └── report/ │ └── reporter.ts # Markdown/Slack summary ├── release-checklist.yaml ├── sample-repo/ # a real release branch with one seeded gap ├── .env.example └── package.json

Stack: Node.js + TypeScript, js-yaml for checklist config, the GitHub Actions API (octokit.actions.*) for CI status — or a mock CI status endpoint if auth setup threatens Day 1, simple-git plus Octokit for changelog/migrations/commit inspection, and Bob 2.0 Document Understanding for release-notes drafting from commit and PR history.

# 2. Day 1 — Setup (Hours 0–12)

## Hour 0–1: Team Split

- One person: checklist config + YAML schema

- One person: CI status integration

- One person: verification agent

- One person: release-notes drafter

- One person: reporter + risk score

## Hour 1–5: Encode a Real Release Checklist, Not a Generic One

The risk note is explicit: a checklist that is too generic will not produce a convincing catch. Base it on the team's actual release process — tests passing, changelog updated, migrations verified, no open blocking issues labeled release-blocker.

# release-checklist.yaml checks: - id: tests-passing description: "All CI test suites pass on the release branch" type: ci-status source: github-actions - id: changelog-updated description: "CHANGELOG.md has an entry for this version" type: file-check path: CHANGELOG.md - id: migrations-verified description: "All new migrations in this release have been run against staging" type: manual-flag # can't verify automatically — surface as an open item - id: no-blocking-issues description: "No open issues labeled release-blocker" type: issue-query label: release-blocker

## Hour 5–9: CI Status and Repo State Integration

// src/verify/ciStatus.ts import { Octokit } from "@octokit/rest"; export async function getCIStatus(octokit: Octokit, owner: string, repo: string, ref: string) { const { data: checkRuns } = await octokit.checks.listForRef({ owner, repo, ref }); return { allPassing: checkRuns.check_runs.every(c => c.conclusion === "success"), failing: checkRuns.check_runs.filter(c => c.conclusion !== "success").map(c => c.name), }; }

## Hour 9–12: Seed a Release Branch With One Deliberately Missing Item

For example, a migration that was added but never mentioned in the changelog, or a release-blocker-labeled issue left open. This is the Day 3 demo moment — build it now so Day 2's verification loop has something real to catch.

# 3. Day 2 — Core Loop (Hours 12–24)

## Verification Agent

Works the checklist item-by-item against live state, not a static list a human ticks manually.

// src/verify/verifyAgent.ts export async function verifyChecklist(checklist: ChecklistConfig, repoState: RepoState, bob: BobClient) { const results = await bob.agentMode.run({ goal: "Verify each release checklist item against the current repo and CI state. For each item, state pass/fail/needs-human-review with the specific evidence checked.", context: { ciStatus: repoState.ciStatus, changelogContent: repoState.changelog, migrationsDir: repoState.migrationsList, blockingIssues: repoState.blockingIssues, }, checklist: checklist.checks, }); return results; // [{ id, status: "pass"¦"fail"¦"needs-review", evidence }] }

## Release-Notes Drafter

Grounded in actual commit/PR history, not generic boilerplate.

// src/notes/notesDrafter.ts export async function draftReleaseNotes(commits: Commit[], prs: PullRequest[], bob: BobClient) { const notes = await bob.documentUnderstanding.draftReleaseNotes({ commits: commits.map(c => ({ message: c.message, sha: c.sha, author: c.author })), prs: prs.map(p => ({ title: p.title, number: p.number, labels: p.labels })), instruction: "Group by feature/fix/breaking-change based on conventional commit prefixes or PR labels where present. Do not invent changes not present in the commit/PR data.", }); return notes; }

## Reporter

Combines both into one output.

// src/report/reporter.ts export function buildReport(verificationResults: CheckResult[], releaseNotes: string): string { const failing = verificationResults.filter(r => r.status !== "pass"); return `## Release Readiness Report **Status: ${failing.length === 0 ? "Ready" : `${failing.length} item(s) blocking`}** ${verificationResults.map(r => `- ${r.status === "pass" ? "PASS" : "FAIL"} ${r.id}: ${r.evidence}`).join("\n")} ## Drafted Release Notes ${releaseNotes} `; }

Hour 20–24: run this against the real release branch with the seeded gap. Confirm the verification agent actually flags it — do not assume the prompt works without watching it fail-then-fix if needed.

# 4. Day 3 — Polish and Measure (Hours 24–40)

## The Metric

Number of release-blocking issues caught before deployment, and time saved drafting release notes manually versus the agent's draft. For the first number, the seeded gap gives a concrete minimum of one caught issue — real sample-repo history may surface more. For the second, time a teammate manually drafting release notes from the same commit/PR set and compare directly.

## Innovation Edge: Release Risk Score and "What's Actually Blocking This"

Build this if four or more hours remain — it is the reframe that makes this project stand out from a checklist app.

// src/verify/riskScore.ts interface RiskFactors { codeChurn: number; // lines changed since last release coverageDelta: number; // test coverage change dependencyChanges: number; // count of dependency version bumps pastIncidentCorrelation: number; // 0-1, similarity to prior release incidents } export function computeRiskScore(factors: RiskFactors): { score: number; breakdown: Record<string, number> } { const weights = { codeChurn: 0.25, coverageDelta: 0.25, dependencyChanges: 0.2, pastIncidentCorrelation: 0.3 }; const breakdown = { codeChurn: normalize(factors.codeChurn, 0, 2000) * weights.codeChurn * 100, coverageDelta: (1 - normalize(factors.coverageDelta, -10, 10)) * weights.coverageDelta * 100, dependencyChanges: normalize(factors.dependencyChanges, 0, 20) * weights.dependencyChanges * 100, pastIncidentCorrelation: factors.pastIncidentCorrelation * weights.pastIncidentCorrelation * 100, }; return { score: Object.values(breakdown).reduce((a, b) => a + b, 0), breakdown }; }

Reframe the demo output around this: instead of showing fifty checked boxes, show a risk score such as 72 out of 100, driven primarily by three unreviewed dependency bumps and a correlation with a prior incident, alongside the two items actually blocking release. This is a materially more compelling artifact for judges than a checklist.

# 5. Pre-Demo Checklist

☐  Release checklist encoded from the team's actual process, not a generic template — verified with a real team member if possible

☐  Seeded missing checklist item confirmed to be caught by the verification agent before demo day, not assumed

☐  CI status source either live-tested or backed by a mock endpoint ready as fallback

☐  Risk score breakdown, if built, shown as the headline output, not buried under the raw checklist

# 6. Risk Notes and How the Build Order Avoids Them

## A checklist that's too generic won't show a convincing catch

Solved by the Hour 1–5 step of basing the checklist on the team's actual release process before any verification code is written.

## CI API access and auth setup can consume build time

Solved by using a sandbox repo with a simple mock CI status endpoint as the Day 1 fallback path, decided upfront rather than discovered as a blocker mid-build.

Prepared for the i3 Academy Hackathon Team | i3 Technologies | August 2026