i3 ACADEMY

IBM Silver Business Partner

PROJECT 7 — INTERACTIVE ONBOARDING CHATBOT

Architect-Level Build Guide

IBM TechXchange 2026 — Pre-Conference Dev Day Hackathon

Prepared for the i3 Academy Bootcamp Team | August 28–30, 2026

# 1. Final Architecture Decision

A conversational front-end sits over a shared context store, with Document Understanding grounding every answer and Agent Mode chaining follow-up actions. Single Node process.

onboarding-chatbot/ ├── src/ │ ├── context-store/ │ │ └── ingest.ts # reuse Project 1's ingestion if built, else standalone │ ├── chat/ │ │ ├── server.ts # Express + WebSocket or Slack bot entrypoint │ │ └── ui/ # minimal React chat UI (or Slack app manifest) │ ├── answer/ │ │ ├── answerAgent.ts # Document Understanding grounded Q&A │ │ └── confidenceGate.ts # escalation threshold │ ├── actions/ │ │ └── actionChainer.ts # Agent Mode tool-use: fetchFile, openTicket │ ├── progress/ │ │ └── knowledgeMap.ts # Innovation Edge — per-user progress tracking │ └── escalation/ │ └── logger.ts ├── .env.example └── package.json

Stack: Node.js + TypeScript + Express, either a minimal React chat widget or a Slack Bolt app (Slack is the lighter build if the team already has a workspace with bot permissions), the same context store approach as Project 1 if both are being built, and Bob 2.0 Document Understanding plus Agent Mode for grounded answers with action chaining.

# 2. Day 1 — Setup (Hours 0–12)

## Hour 0–1: Team Split

- One person: context store (or wiring to Project 1's if shared)

- One person: chat UI/Slack bot shell

- One person: answer agent

- One person: action chainer

- One person: confidence/escalation logic + a realistic new-hire question set

## Hour 1–4: Reuse or Build the Context Store

If the team is also building Project 1, share the ingestion pipeline rather than duplicating it — this is explicitly the kind of shared seed-data reuse the cross-project recommendations call out. Otherwise, build a standalone ingestion of codebase, wiki, and tickets scoped to one real module.

## Hour 4–8: Scaffold a Minimal Chat UI Wired to a Placeholder Answer Agent

// src/chat/server.ts import express from "express"; import { WebSocketServer } from "ws"; const app = express(); const server = app.listen(3000); const wss = new WebSocketServer({ server }); wss.on("connection", (ws) => { ws.on("message", async (raw) => { const { question, userId } = JSON.parse(raw.toString()); // Placeholder Day 1 — wire the real answer agent on Day 2 ws.send(JSON.stringify({ answer: "placeholder response", confident: true })); }); });

If Slack is the better fit for the team's demo — a more compelling story than a bespoke widget:

// src/chat/slackBot.ts import { App } from "@slack/bolt"; const app = new App({ token: process.env.SLACK_BOT_TOKEN, signingSecret: process.env.SLACK_SIGNING_SECRET, socketMode: true, appToken: process.env.SLACK_APP_TOKEN }); app.event("app_mention", async ({ event, say }) => { const answer = await answerQuestion(event.text, event.user); await say({ text: answer.text, thread_ts: event.ts }); });

## Hour 8–12: Draft the Held-Out Question Set Now

This is needed both to test against on Day 2 and to compute the Day 3 accuracy metric. Write 15–20 realistic new-hire questions — for example "where's the auth logic?", "who owns the payments module?", "why does this test keep failing?" — with a known-correct answer for each, kept separate from anything shown to the agent during development.

# 3. Day 2 — Core Loop (Hours 12–24)

## Grounded Q&A With Action Chaining

This is the entire specification's core loop, properly typed with the confidence gate wired in from the start rather than bolted on later.

// src/answer/answerAgent.ts interface Answer { text: string; confidence: number; impliesAction: boolean; action?: { type: "fetchFile" ¦ "openTicket"; target: string }; } export async function answerQuestion(question: string, corpus: ProjectCorpus, bob: BobClient): Promise<Answer> { const answer = await bob.documentUnderstanding.answer({ question, context: corpus, instruction: "Ground every claim in the provided corpus. If the corpus doesn't contain enough information to answer confidently, say so explicitly rather than guessing.", }); return answer; }

// src/actions/actionChainer.ts export async function chainAction(answer: Answer, bob: BobClient) { if (!answer.impliesAction ¦¦ !answer.action) return null; if (answer.action.type === "fetchFile") return bob.agentMode.act({ tool: "fetchFile", path: answer.action.target }); if (answer.action.type === "openTicket") return bob.agentMode.act({ tool: "openTicket", id: answer.action.target }); }

// src/chat/server.ts (wired for real, Day 2 version) app.post("/ask", async (req, res) => { const answer = await answerQuestion(req.body.question, projectCorpus, bob); if (answer.confidence < CONFIDENCE_THRESHOLD) { await logEscalation(req.body.question, req.body.userId, answer.confidence); return res.json({ text: `I'm not fully confident on this one — I'd check with ${suggestOwner(req.body.question)}.`, escalated: true }); } if (answer.impliesAction) await chainAction(answer, bob); res.json(answer); });

## Confidence Gate

Worth building as its own explicit module, not an inline threshold check, because this number gets tuned repeatedly.

// src/answer/confidenceGate.ts export const CONFIDENCE_THRESHOLD = 0.65; // tune against the held-out set on Day 2/3 export function shouldEscalate(answer: Answer): boolean { return answer.confidence < CONFIDENCE_THRESHOLD; }

## Escalation Logger

This is the safety net and the Day 3 metric source — do not skip it to save time.

// src/escalation/logger.ts export async function logEscalation(question: string, userId: string, confidence: number) { await appendToLog({ question, userId, confidence, timestamp: new Date().toISOString() }); }

Hour 20–24: run the full 15–20 question held-out set through the pipeline end-to-end. Record which ones escalated and which the agent answered — this run is effectively a dry-run of the Day 3 metric.

# 4. Day 3 — Polish and Measure (Hours 24–40)

## The Metric

Number of onboarding questions resolved without escalating to a human mentor, and measured response accuracy against the held-out question set. Run the actual held-out set, not a cherry-picked subset, through the live system and report both numbers honestly — for example, 14 of 18 resolved without escalation, and of those 14, 12 verified accurate against the known-correct answer. Misses should not be rounded up or excluded from the demo narration.

## Innovation Edge: Mentor Mode, Not Lookup Mode

Build this if time allows — it is the differentiator between a RAG chatbot and something that reads as genuinely designed for onboarding.

// src/progress/knowledgeMap.ts interface KnowledgeProgress { userId: string; areasExplored: string[]; // modules/files the user has asked about or browsed suggestedNext: string[]; } export async function updateProgress(userId: string, topic: string, progress: Map<string, KnowledgeProgress>) { const entry = progress.get(userId) ?? { userId, areasExplored: [], suggestedNext: [] }; if (!entry.areasExplored.includes(topic)) entry.areasExplored.push(topic); entry.suggestedNext = computeNextSuggestions(entry.areasExplored, moduleGraph); progress.set(userId, entry); return entry; }

// Proactive suggestion, triggered when a new hire is browsing a file in an // IDE-integrated or repo-aware context, not just answering when asked export async function proactiveSuggest(userId: string, currentFile: string, bob: BobClient) { const relatedGotchas = await bob.documentUnderstanding.answer({ question: `What should someone new to ${currentFile} know that isn't obvious from reading it?`, context: projectCorpus, }); if (relatedGotchas.confidence > CONFIDENCE_THRESHOLD) { return { type: "proactive-tip", text: relatedGotchas.text }; } }

Demo this as the bot offering to explain, show code, or set a small guided exercise unprompted, based on what the new hire is currently browsing, rather than waiting to be asked. Pair it with the per-user knowledge-progress map rendered as a simple checklist — areas explored, and a suggested next module.

# 5. Pre-Demo Checklist

☐  Held-out question set (15–20 questions with known-correct answers) was written before Day 2 development, not reverse-engineered from what the agent could already answer

☐  Confidence threshold tuned against real held-out results, not an arbitrary guessed number

☐  At least one live demo escalation shown deliberately, not hidden

☐  Action-chained response (file fetch or ticket open) demoed live, not just described

# 6. Risk Notes and How the Build Order Avoids Them

## Confident-sounding wrong answers are worse than an escalation

Solved by building the confidence gate as its own module from Hour 12 rather than adding it as an afterthought, and by deliberately including an honest escalation in the demo script rather than hiding the system's limits.

## Scope creep into a general chatbot

Solved by keeping the answer agent's context strictly scoped to the ingested project corpus in Hour 1–4, and by writing the held-out question set to match that scope rather than testing general knowledge.

Prepared for the i3 Academy Hackathon Team | i3 Technologies | August 2026