i3 ACADEMY

IBM Silver Business Partner

Technical Build Specifications

IBM TechXchange 2026 — Pre-Conference Dev Day Hackathon

Architect-Level Build Plans for All 12 Project Concepts — Build with Purpose using IBM Bob 2.0

Prepared for the i3 Academy Bootcamp Team

August 28–30, 2026

i3 Technologies | i3 Academy

# How to Use This Document

The original briefing defines the contest rules, judging criteria, and twelve project concepts at a summary level. This companion document takes each of the twelve concepts one architectural level deeper — for a bootcamp team choosing what to build, or a Team Lead scoping the 48-hour window, each project below includes a proposed system architecture, a component-by-component technology breakdown, an explicit mapping to the three IBM Bob 2.0 capabilities being judged, a day-by-day build plan sized to the actual contest window, a pseudocode sketch of the core orchestration logic, a demo script, the measurable impact metric to capture, and an architect's risk notes section flagging the most likely way each build goes sideways.

Teams should still pick ONE concept and go deep — these specifications are deliberately buildable within 48 hours by a team of up to five, using off-the-shelf APIs and Bob 2.0's native Agent Mode, Subagents, and Document Understanding capabilities rather than custom infrastructure.

Judging alignment reminder

- Completeness & Feasibility (5 pts) — the Component Breakdown and Build Plan below are scoped to actually finish in the window.

- Effectiveness & Efficiency (5 pts) — each project's Measurable Impact Metric is the number to have ready by Day 2.

- Design & Usability (5 pts) — the Demo Script sequences the walkthrough for judges.

- Creativity & Innovation (5 pts) — the Bob 2.0 Capability Mapping shows a genuine, non-trivial use of Agent Mode, Subagents, and/or Document Understanding.

# The Innovation Layer: Trustworthy Autonomous Engineering

The review pass on this document (four independent critique sessions, since consolidated) converged on the same conclusion from different directions: the strongest lever on the Creativity & Innovation criterion isn't a bigger feature list on any one project, it's a small set of reusable principles applied consistently. The five principles and the approval-gate model below are optional but designed to drop into any of the twelve projects with minimal extra build time — most of the underlying grounding, verification, and human-review patterns are already present in the specifications that follow.

## Five Universal Principles

- Evidence before action — every recommendation traces to a specific document, commit, log line, or test result; nothing is asserted from the model's judgement alone.

- Confidence and uncertainty scoring — outputs report a confidence score and flag conflicting evidence rather than presenting a single flat answer.

- Human approval gates — actions are tiered by risk (see below) so autonomy scales with how reversible the action is.

- Parallel specialist agents — Subagents split investigation by domain rather than one agent context-switching across concerns.

- Verify every outcome — no output ships without a verification step: a test run, a re-check against source, or a sandboxed dry run.

## Human Approval Gates

Standardize every project's autonomy level into three tiers rather than deciding it ad hoc per feature:

| Level | AI Permission | Example |
| --- | --- | --- |
| 🟢 Green | Acts and reports automatically. | Style comment posted directly to a PR. |
| 🟡 Yellow | Prepares the action and holds for one-click approval. | A generated patch applied in a sandbox branch, awaiting merge approval. |
| 🔴 Red | Drafts only — a human must explicitly approve before anything executes. | Security-patch merge; production rollback. |

## Supporting Architecture (Optional, Time-Permitting)

- Shared Context Bus — a lightweight shared vector store / message queue so Projects 01, 05, 07, and 11 (all of which ingest tickets, docs, or wikis) can reuse one indexed corpus instead of re-ingesting it separately.

- Evaluation Harness — a small pytest/jest suite that scores any agent run on grounding accuracy (did it cite a real file or commit, or hallucinate?), tool-use correctness, and session coherence; doubles as submission evidence.

- Graceful Degradation — a fallback path (a smaller local model, or chunked retrieval with priority scoring) for when the Bob 2.0 API is rate-limited or Document Understanding chokes on a very large repo.

- Responsible AI Guardrails — PII redaction before sending code or tickets to Bob 2.0, and audit logging for every agent action — especially the patch-appliers in Projects 03 and 08.

| 01 Codebase Onboarding Agent | ONBOARDING |
| --- | --- |

## Proposed Architecture

A three-stage pipeline: an Ingestion Layer pulls the repo tree, README/wiki pages, closed tickets, and design docs into a normalized context store; an Orchestrator Agent (Bob 2.0, Agent Mode) reasons over that store to sequence a ramp-up plan by role (backend / frontend / infra / full-stack); an Output Layer renders the plan as a structured Markdown/HTML ramp-up page plus a first-week task list synced to the team's tracker.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Ingestion connectors | Pull README, wiki, closed tickets, ADRs, design docs into one corpus | GitHub/GitLab REST API, Confluence API, Jira/Linear API |
| Context store | Chunk + index the corpus for retrieval by the agent | Local vector index (e.g. Chroma/FAISS) or Bob 2.0's native Document Understanding context window |
| Orchestrator agent | Plan → verify → sequence the ramp-up path per role | IBM Bob 2.0 Agent Mode |
| Codebase subagents (optional) | Parallel deep-dive on backend / frontend / infra areas | Bob 2.0 Subagents |
| Plan renderer | Turn agent output into a shareable onboarding page + task list | Node.js/Express or Python FastAPI + Markdown-to-HTML |
| Task-list sync | Push first-week tasks into the team's tracker | Jira/Linear/GitHub Issues API |

## IBM Bob 2.0 Capability Mapping

- Document Understanding — grounds the plan in the repo's actual README, tickets, and design docs rather than generic onboarding advice.

- Agent Mode — plans the ramp-up sequence, verifies each step is achievable against the real repo structure, and adjusts if a referenced module doesn't exist.

- Subagents — split investigation of backend, frontend, and infra areas so the merged plan covers the whole stack without one agent context-switching.

## 48-Hour Build Plan

- Day 1 (setup, ~10–12h): stand up ingestion connectors for one target repo; get raw docs/tickets flowing into the context store; scaffold the orchestrator agent prompt and role taxonomy.

- Day 2 (core loop, ~12h): wire Agent Mode to produce a first draft plan; add subagents for backend/frontend/infra; build the plan renderer and task-list sync; run against a real or seeded repo.

- Day 3 (polish + measure, ~6–8h): run the before/after timing test with a simulated new hire, capture the metric, record the demo video, export the Bob session report.

## Agent orchestration outline (pseudocode)

const context = await ingest({ repo, wiki, tickets, designDocs });
const plan = await bob.agentMode.run({
  goal: "Produce a role-specific first-week ramp-up plan",
  context,
  subagents: ["backend-scan", "frontend-scan", "infra-scan"],
  verify: (step) => repoContains(step.referencedPath)
});
await render(plan, { format: "markdown" });
await syncTasks(plan.firstWeekTasks, tracker);

## Demo Script

- 1. Open with a blank generic onboarding checklist (the status quo).

- 2. Trigger the agent live against the target repo and narrate the subagents running in parallel.

- 3. Show the generated, repo-specific ramp-up plan and synced task list.

- 4. Close with the timing comparison chart.

## Measurable Impact Metric

Time-to-first-commit / time-to-first-PR for a simulated new hire, measured with the generated plan vs. the team's existing onboarding doc.

## Architect's Risk Notes

- Repo too small to show a compelling before/after — seed a realistic multi-module sample repo if needed.

- Context window limits on very large repos — chunk and prioritize by recency/relevance rather than ingesting everything.

## Innovation Edge (Judge Wow Factor)

Interactive Architecture Graph + Personalized Path. Rather than a static Markdown checklist, have a subagent render the module-dependency map as an interactive mermaid.js/D3 graph, color-coded by change-churn (“complexity to understand”), with the new hire's first assigned ticket highlighted on it. Pair it with a two-minute skill assessment so the plan adapts to a junior vs. senior hire — the demo moves from a text checklist to a visual “here's where you fit” moment.

| 02 Parallel PR Review Assistant | CODE REVIEW |
| --- | --- |

## Proposed Architecture

A webhook listener fires on PR open/update. Three Bob 2.0 subagents run concurrently against the diff — Style, Security, Test Coverage — each grounded in the team's own contribution guide via Document Understanding. A Merge Agent consolidates the three findings sets, deduplicates overlapping comments, and posts one structured review comment back to the PR.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Webhook listener | Trigger the review on PR open/synchronize | GitHub/GitLab webhooks → small Express/FastAPI receiver |
| Style subagent | Check formatting/conventions against the team style guide | Bob 2.0 Subagent + linter output as supporting signal (ESLint/Ruff/etc.) |
| Security subagent | Flag insecure patterns, secrets, injection risks | Bob 2.0 Subagent + optional static-analysis hook (Semgrep) |
| Test-coverage subagent | Assess whether the diff is adequately tested | Bob 2.0 Subagent + coverage tool output |
| Merge/orchestrator agent | Deduplicate and structure the combined findings | Bob 2.0 Agent Mode |
| Comment poster | Post the structured review to the PR | GitHub/GitLab REST API |

## IBM Bob 2.0 Capability Mapping

- Subagents / Parallel Tasks — style, security, and coverage run concurrently rather than one reviewer working sequentially.

- Agent Mode — acts on findings: flags, suggests a concrete fix, or opens a follow-up item rather than only reporting.

- Document Understanding — applies the team's actual style guide/contribution rules instead of generic conventions.

## 48-Hour Build Plan

- Day 1: stand up the webhook receiver against a sample repo; scaffold the three subagent prompts with the team's real style guide fed in as context.

- Day 2: run subagents concurrently, build the merge/dedup logic, format the combined structured comment, post it back via API; test against 2–3 real PRs.

- Day 3: measure turnaround time and review-pass count vs. a sequential baseline reviewer; record demo, export session report.

## Parallel subagent fan-out (pseudocode)

const diff = await getPRDiff(prId);
const [style, security, coverage] = await Promise.all([
  bob.subagent("style", { diff, guide: styleGuide }),
  bob.subagent("security", { diff }),
  bob.subagent("coverage", { diff, testFiles })
]);
const merged = await bob.agentMode.merge([style, security, coverage]);
await postReviewComment(prId, merged.summary);

## Demo Script

- 1. Open a sample PR with a deliberate style issue, a mild security smell, and a missing test.

- 2. Trigger the assistant live and show the three lanes completing in parallel.

- 3. Reveal the merged structured comment covering all three findings.

- 4. Show turnaround-time comparison against a manual sequential review.

## Measurable Impact Metric

Total review turnaround time and number of review passes needed before merge, compared to a single sequential human reviewer on the same PR set.

## Architect's Risk Notes

- False positives across subagents could look noisy — dedupe and rank by confidence before posting.

- Webhook auth/permissions setup can eat time — use a disposable sandbox repo with a PAT rather than production access.

## Innovation Edge (Judge Wow Factor)

Business Logic Reviewer (4th Subagent). Add a subagent that compares the PR against its linked ticket, description, and tests to ask “does this change actually do what it claims to?” This catches a class of issue the style/security/coverage lanes structurally can't, and is a more substantive differentiator than another scoring number.

| 03 Bug-to-Fix Debugging Agent | DEBUGGING |
| --- | --- |

## Proposed Architecture

Given a bug ticket, the agent runs one continuous Agent Mode session: reproduce the failure in an isolated environment, trace it to root cause using stack traces/logs, propose and apply a patch, then rerun the relevant test subset to confirm the fix. Every action is logged to an exportable session/task report for auditability.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Bug intake | Parse the ticket + linked logs into a structured repro spec | Jira/GitHub Issues API + Bob 2.0 Document Understanding |
| Repro runner | Execute the app/test in an isolated sandbox to reproduce the failure | Docker sandbox / CI runner |
| Root-cause tracer | Walk the stack trace and recent commit history to localize the fault | Bob 2.0 Agent Mode + `git blame`/`git log` tooling |
| Patch generator & applier | Propose and apply a candidate fix | Bob 2.0 Agent Mode (code-edit tool use) |
| Test verifier | Rerun the relevant test subset to confirm the fix holds | Existing test runner (pytest/jest/etc.) |
| Session reporter | Export an auditable record of every step taken | Bob 2.0 session/task export |

## IBM Bob 2.0 Capability Mapping

- Agent Mode — runs the full plan → act → verify → iterate loop without a prompt at every step.

- Document Understanding — reads the original bug ticket and any linked logs/specs for context before acting.

- Session/task reporting — produces the auditable trail of exactly what was tried and changed, used directly as hackathon submission evidence.

## 48-Hour Build Plan

- Day 1: pick or seed a reproducible bug in a sample project; build the sandboxed repro runner; wire ticket ingestion.

- Day 2: run the full Agent Mode loop end-to-end (trace → patch → verify); capture failures and iterate on the prompt/tooling; confirm the exported session report is complete.

- Day 3: time the full loop on 2–3 seeded bugs for the impact metric; record the live demo; finalize the session report artifact.

## Debug loop outline (pseudocode)

const bug = await parseTicket(ticketId);
const session = await bob.agentMode.run({
  goal: "Reproduce, root-cause, patch, and verify this bug",
  context: bug,
  sandbox: dockerSandbox,
  loop: ["reproduce", "trace", "patch", "verify"],
  maxIterations: 5
});
await exportSessionReport(session, "bug-123-report.json");

## Demo Script

- 1. Show the seeded bug failing live in the sandbox.

- 2. Let the agent run the full loop unattended, narrating each phase as it logs.

- 3. Show the passing test run confirming the fix.

- 4. Pull up the exported session report as the audit trail.

## Measurable Impact Metric

Time from bug report to verified fix, and number of manual debugging steps eliminated, compared to a human working the same seeded bug.

## Architect's Risk Notes

- Non-deterministic bugs (timing/concurrency) are hard to reproduce reliably — pick a deterministic seeded bug for the demo, mention non-determinism as future work.

- Agent could apply an unsafe patch — gate the apply step behind the sandbox only, never demo against a real environment.

## Innovation Edge (Judge Wow Factor)

Hypothesis-Driven Debugging with Bisection Timeline. Run the loop as an explicit hypothesize → experiment → observe → update confidence → fix → verify cycle: have the agent state 2–3 ranked root-cause hypotheses with probabilities, then design a targeted experiment to eliminate the weaker ones before patching. Optionally layer a git bisect pass to pinpoint and visualize the exact commit that introduced the bug.

| 04 Test Coverage Generator | TESTING |
| --- | --- |

## Proposed Architecture

The target codebase is partitioned by module. A subagent is assigned per module to generate unit/integration tests in parallel, grounded in existing docstrings/specs where present. Agent Mode then runs the generated suite, verifies the tests are meaningful (not tautological), and iterates on failures before a single coverage report is produced.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Module partitioner | Split the codebase into independently testable units | Static analysis of module boundaries (e.g. import graph) |
| Per-module subagents | Generate unit/integration tests for each module in parallel | Bob 2.0 Subagents |
| Test runner & verifier | Execute generated tests, confirm they pass and are meaningful | pytest/jest + Bob 2.0 Agent Mode iteration on failures |
| Coverage aggregator | Merge per-module coverage into one report | coverage.py / istanbul + a small aggregation script |
| Spec grounding | Infer expected behaviour from docstrings/specs where present | Bob 2.0 Document Understanding |

## IBM Bob 2.0 Capability Mapping

- Subagents / Parallel Tasks — generate tests for multiple modules simultaneously instead of one at a time.

- Agent Mode — runs the generated tests, verifies they pass and are meaningful, and iterates on failures rather than dumping untested output.

- Document Understanding — infers expected behaviour from existing specs/docstrings where present, rather than guessing blind.

## 48-Hour Build Plan

- Day 1: pick a target module set with genuinely thin coverage; build the partitioner and baseline coverage measurement.

- Day 2: fan out subagents per module; wire the verify/iterate loop against the real test runner; assemble the aggregated coverage report.

- Day 3: run the before/after coverage comparison, time the generation vs. an estimate of manual test-writing time, record demo.

## Per-module fan-out (pseudocode)

const modules = partitionByBoundary(repoPath);
const results = await Promise.all(modules.map(m =>
  bob.subagent("test-gen", { module: m, docstrings: extractDocs(m) })
));
for (const r of results) {
  await bob.agentMode.verifyAndIterate(r.generatedTests, { maxRetries: 3 });
}
const report = aggregateCoverage(results);

## Demo Script

- 1. Show baseline coverage % for the target module(s).

- 2. Trigger parallel test generation across modules live.

- 3. Show generated test files and the run passing.

- 4. Reveal the after-coverage percentage jump.

## Measurable Impact Metric

Percentage-point increase in test coverage for the target module(s), and generation time vs. an estimated manual test-writing baseline.

## Architect's Risk Notes

- Generated tests can be trivially true (asserting nothing meaningful) — the verify/iterate step must check assertion quality, not just pass/fail.

- Pick modules with real logic to test, not thin wrappers, or the coverage gain will look hollow to judges.

## Innovation Edge (Judge Wow Factor)

Mutation Testing as the Trust Check. After generating tests, have Agent Mode intentionally mutate the source (flip a comparison operator, off-by-one a boundary) and rerun the suite — a surviving mutant means the test gets rewritten. Report both coverage % and mutation-kill rate: “80% coverage AND caught 92% of injected bugs” is a far harder claim to wave off than coverage alone.

| 05 Legacy Docs Recovery Agent | MAINTENANCE |
| --- | --- |

## Proposed Architecture

Document Understanding ingests the scattered historical record — closed tickets, old design docs, chat exports — for a target legacy module. Agent Mode reconciles that record into a structured, current runbook, explicitly flagging contradictions between sources for human review rather than silently picking one.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Historical corpus loader | Pull tickets, design docs, chat exports for the target module | Jira/GitHub API, Confluence API, exported Slack/Teams threads |
| Reconciliation agent | Synthesize scattered, possibly conflicting sources into one narrative | Bob 2.0 Agent Mode + Document Understanding |
| Contradiction flagger | Surface conflicting statements across sources for human review | Agent Mode structured-output pass |
| Runbook renderer | Produce a structured, current runbook document | Markdown/HTML template + Node.js or Python renderer |

## IBM Bob 2.0 Capability Mapping

- Document Understanding — reads and reconciles tickets, design docs, and other historical artifacts at scale.

- Agent Mode — organizes the synthesized material into a coherent runbook structure and explicitly flags contradictions rather than guessing.

## 48-Hour Build Plan

- Day 1: pick a genuinely under-documented module; gather its historical artifact set (tickets, docs, threads) into the corpus loader.

- Day 2: run the reconciliation agent, build the runbook template, wire the contradiction-flagging pass; iterate on structure with real output.

- Day 3: time a maintainer's comprehension task with vs. without the generated runbook; record demo; export session report.

## Reconciliation pass (pseudocode)

const corpus = await loadHistoricalArtifacts(moduleId);
const runbook = await bob.agentMode.run({
  goal: "Reconcile scattered history into a current runbook",
  context: corpus,
  outputSchema: runbookSchema,
  flagContradictions: true
});
await renderRunbook(runbook, "runbook.md");

## Demo Script

- 1. Show the scattered source material (old tickets, chat threads) as the messy starting point.

- 2. Run the agent live and narrate the reconciliation.

- 3. Reveal the structured runbook, including a genuine flagged contradiction.

- 4. Close with the maintainer comprehension-time comparison.

## Measurable Impact Metric

Reduction in time a maintainer needs to understand the module, and number of source documents successfully reconciled into the runbook.

## Architect's Risk Notes

- Sparse/low-quality source material can produce a thin runbook — pick a module with enough (if messy) history to make the synthesis visible.

- Silently resolving genuine contradictions is worse than flagging them — bias the agent toward surfacing uncertainty.

## Innovation Edge (Judge Wow Factor)

Code-to-Doc Drift Detector. Once the runbook is reconciled, cross-reference each claim against the current codebase state and flag drift explicitly (“the 2022 runbook says the timeout is 5000ms; the code says 2000ms”). This turns the project from a one-time summarization exercise into an actionable, continuously-useful maintenance tool.

| 06 Release Readiness Checker | RELEASE & DEPLOYMENT |
| --- | --- |

## Proposed Architecture

Agent Mode works a release checklist item-by-item against the live state of the repo — tests passing, changelog complete, migrations verified — rather than a static list a human ticks manually. Document Understanding reads commit history, PR descriptions, and changelog conventions to auto-draft accurate release notes from the same data.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Checklist definition | Encode the team's actual release checklist as verifiable checks | YAML/JSON checklist config |
| Verification agent | Check each item against real repo state (CI status, migrations dir, changelog file) | Bob 2.0 Agent Mode + CI API (GitHub Actions/CircleCI) |
| Release-notes drafter | Draft notes from merged PRs and commit history | Bob 2.0 Document Understanding + Git log/PR API |
| Reporter | Summarize pass/fail per checklist item plus the drafted notes | Simple Markdown/Slack output |

## IBM Bob 2.0 Capability Mapping

- Agent Mode — works through the checklist end to end, verifying against real repo/CI state rather than just listing items.

- Document Understanding — reads commit history, PR descriptions, and changelog conventions to draft accurate, non-generic release notes.

## 48-Hour Build Plan

- Day 1: encode a real release checklist (tests, changelog, migrations) as verifiable checks against a sample repo.

- Day 2: wire the verification agent to CI status and repo state; build the release-notes drafter from PR/commit history; test on a real release branch.

- Day 3: deliberately seed one missing checklist item to prove detection works; record demo; capture the time-saved metric.

## Checklist verification (pseudocode)

const checklist = loadChecklist("release-checklist.yaml");
const results = await bob.agentMode.run({
  goal: "Verify each release checklist item against current repo state",
  context: { ciStatus, changelogPath, migrationsDir },
  checklist
});
const notes = await bob.documentUnderstanding.draftReleaseNotes({ commits, prs });

## Demo Script

- 1. Run the checker against a release branch with one deliberately missing item.

- 2. Show it catching the missing item live, not just listing the checklist.

- 3. Reveal the auto-drafted release notes alongside.

- 4. Close with the time-saved comparison.

## Measurable Impact Metric

Number of release-blocking issues caught before deployment, and time saved drafting release notes manually vs. the agent's draft.

## Architect's Risk Notes

- A checklist that's too generic won't show a convincing catch — base it on the team's actual, specific release process.

- CI API access/auth setup can consume build time — use a sandbox repo with a simple mock CI status endpoint if needed.

## Innovation Edge (Judge Wow Factor)

Release Risk Score + “What's Actually Blocking This.” Compute a 0–100 risk score weighted by code churn, test coverage, dependency changes, and correlation with past release incidents, and reframe the checklist output around what is stopping the release rather than a flat list — surfacing the 2 blocking items instead of 50 checked boxes.

| 07 Interactive Onboarding Chatbot | ONBOARDING |
| --- | --- |

## Proposed Architecture

A conversational front-end sits over the same context store used by Project 01 (or a standalone ingestion of codebase, wiki, and tickets). Document Understanding grounds every answer in real project artifacts; Agent Mode chains follow-up actions — e.g. pulling the referenced file or opening the referenced ticket — rather than only answering in text.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Context store | Codebase, wiki, and ticket corpus available for retrieval | Same ingestion approach as Project 01 (Git/Confluence/Jira APIs) |
| Chat interface | Real-time Q&A surface for new hires | Simple React/Next.js chat UI or Slack bot |
| Answer agent | Answer questions grounded in real project context | Bob 2.0 Document Understanding + Agent Mode |
| Action chainer | Pull a file or open a ticket when the question implies an action | Agent Mode tool-use against Git/Jira APIs |
| Escalation logger | Track questions the bot couldn't answer confidently | Simple logging + confidence threshold |

## IBM Bob 2.0 Capability Mapping

- Document Understanding — grounds answers in the actual codebase, wiki, and tickets rather than generic advice.

- Agent Mode — chains follow-up actions, e.g. pulling the relevant file or opening the referenced ticket when asked.

## 48-Hour Build Plan

- Day 1: reuse or build the context store; scaffold a minimal chat UI (or Slack bot) wired to a placeholder answer agent.

- Day 2: wire Document Understanding grounding and the action-chaining tool calls (fetch file / open ticket); test with a realistic new-hire question set.

- Day 3: measure resolution rate and answer accuracy against the escalation log; record a live Q&A demo.

## Grounded Q&A with action chaining (pseudocode)

app.post("/ask", async (req, res) => {
  const answer = await bob.documentUnderstanding.answer({
    question: req.body.question,
    context: projectCorpus
  });
  if (answer.impliesAction) {
    await bob.agentMode.act(answer.action); // e.g. fetchFile, openTicket
  }
  res.json(answer);
});

## Demo Script

- 1. Live Q&A session with real questions a new hire would ask (e.g. "where's the auth logic?").

- 2. Show an action-chained response, e.g. the bot pulling the actual file.

- 3. Show one honest escalation ('I'm not confident — here's who to ask') to demonstrate it isn't hallucinating.

- 4. Close with the resolution-rate metric.

## Measurable Impact Metric

Number of onboarding questions resolved without escalating to a human mentor, and measured response accuracy against a held-out question set.

## Architect's Risk Notes

- Confident-sounding wrong answers are worse than an escalation — set and demo a real confidence threshold.

- Scope creep into a general chatbot — keep it strictly grounded to the project corpus for the demo.

## Innovation Edge (Judge Wow Factor)

Mentor Mode, Not Lookup Mode. Differentiate from a generic RAG chatbot by making the bot proactive: it offers to explain, show code, or set a small guided exercise, tracks a lightweight per-user “knowledge progress” map, and surfaces unprompted suggestions based on what part of the repo the new hire is browsing.

| 08 Security & Vulnerability Patch Agent | CODE REVIEW |
| --- | --- |

## Proposed Architecture

Two subagents scan concurrently — one against dependency manifests for known CVEs, one against source code for vulnerable patterns. Findings feed Agent Mode, which drafts (and applies, in a sandbox) a candidate patch per finding for a human to review and approve, rather than only producing a report.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Dependency subagent | Scan manifests for known CVEs | Bob 2.0 Subagent + `npm audit`/`pip-audit`/OSV database |
| Source-pattern subagent | Scan source for vulnerable patterns | Bob 2.0 Subagent + optional Semgrep ruleset |
| Patch drafter | Draft and apply a candidate fix per finding in a sandbox | Bob 2.0 Agent Mode (code-edit tool use) |
| Human review gate | Present each patch for approval, never auto-merge | PR/branch-based workflow |

## IBM Bob 2.0 Capability Mapping

- Subagents / Parallel Tasks — scan dependency manifests and source code concurrently rather than one pass at a time.

- Agent Mode — drafts, applies, and tests candidate patches in a sandbox rather than only reporting the issue.

## 48-Hour Build Plan

- Day 1: introduce 1–2 known vulnerable dependencies/patterns into a sample project; wire the two scanning subagents.

- Day 2: build the patch-drafting Agent Mode flow in a sandboxed branch; test the patch actually resolves the finding and passes existing tests.

- Day 3: time detection-to-reviewable-patch; record the full scan → finding → patch demo.

## Parallel scan + patch (pseudocode)

const [depFindings, codeFindings] = await Promise.all([
  bob.subagent("dep-scan", { manifest }),
  bob.subagent("pattern-scan", { sourceFiles })
]);
for (const finding of [...depFindings, ...codeFindings]) {
  const patch = await bob.agentMode.draftPatch(finding, { sandboxBranch: true });
  await openReviewPR(patch);
}

## Demo Script

- 1. Show the sample project with a deliberately introduced vulnerable dependency.

- 2. Run the parallel scan live and surface the finding.

- 3. Show the drafted patch and its passing test run in the sandbox branch.

- 4. Close with time-to-reviewable-patch.

## Measurable Impact Metric

Number of vulnerabilities found and time from detection to a reviewable, tested patch.

## Architect's Risk Notes

- Never demo auto-merge of a security patch — the human review gate is a feature, not a limitation, and judges will respect it.

- Public CVE databases rate-limit — cache results locally for the demo to avoid live-API flakiness.

## Innovation Edge (Judge Wow Factor)

Exploit Simulation as Patch Verification. After drafting a patch, have a subagent write a small proof-of-concept exploit script, run it against the unpatched code (succeeds) and the patched code (blocked). A simulated attack failing live on stage is a far more convincing demo moment than a text diff.

| 09 Flaky Test Diagnosis Agent | TESTING |
| --- | --- |

## Proposed Architecture

Agent Mode reruns a target test suite repeatedly, correlating intermittent failures with recent code changes, timing, and environment differences (via Document Understanding over commit history), isolating the specific triggering condition, then proposing and validating a fix — rather than simply flagging the test as flaky.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Rerun harness | Repeatedly execute the target test under varied conditions | Existing test runner + a rerun-loop wrapper |
| Correlation agent | Correlate failures with recent commits/env differences | Bob 2.0 Document Understanding over git log + CI env metadata |
| Isolation agent | Narrow down the specific triggering condition | Bob 2.0 Agent Mode iterative loop |
| Fix proposer & validator | Propose a fix and confirm it eliminates the flake across N reruns | Bob 2.0 Agent Mode |

## IBM Bob 2.0 Capability Mapping

- Agent Mode — plans, executes, and iterates across multiple reruns without manual intervention at each step.

- Document Understanding — correlates failures with recent code changes or environment differences rather than guessing blind.

## 48-Hour Build Plan

- Day 1: pick or seed a genuinely flaky test (e.g. a race condition or unseeded random value); build the rerun harness.

- Day 2: wire the correlation and isolation agents; get the loop narrowing down a real triggering condition across reruns.

- Day 3: validate the proposed fix eliminates the flake over N reruns; record demo showing the narrowing process live.

## Isolation loop (pseudocode)

let hypothesis = null;
for (let i = 0; i < maxReruns; i++) {
  const result = await runTest(target, { seed: i });
  hypothesis = await bob.agentMode.refineHypothesis(hypothesis, result, gitLog);
  if (hypothesis.confidence > 0.9) break;
}
const fix = await bob.agentMode.proposeFix(hypothesis);
await validateAcrossReruns(fix, 20);

## Demo Script

- 1. Show the target test failing intermittently across a baseline of runs.

- 2. Run the isolation loop live, narrating the narrowing hypothesis each rerun.

- 3. Reveal the proposed fix and re-run 20x passing consistently.

- 4. Close with reruns-needed-to-isolate as the headline number.

## Measurable Impact Metric

Number of reruns needed to isolate the root cause, and whether the proposed fix eliminates the flake across a validation run set.

## Architect's Risk Notes

- Real flaky tests can take too long to isolate live — seed a deliberately flaky test with a known, demoable root cause (e.g. unseeded randomness or a race condition) as the safe fallback.

- Environment-dependent flakiness is hard to reproduce in a hackathon sandbox — favor a timing/ordering-based flake over an infra-dependent one.

## Innovation Edge (Judge Wow Factor)

Flakiness Fingerprint. Classify each flake by likely cause — timing, randomness, network, DB state, race condition, environment — with a probability score computed before the isolation loop even finishes narrowing. This reframes the project from “diagnose after the fact” to “predict and prevent.”

| 10 Multi-Repo Dependency Upgrade Assistant | MAINTENANCE |
| --- | --- |

## Proposed Architecture

Subagents apply the same dependency version bump across multiple target repos in parallel. Agent Mode handles repo-specific breakage per subagent — adjusting a call site the upgrade changed — then re-verifies each repo's build and test suite independently before reporting a combined status.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Repo registry | List of target repos and their current dependency version | Simple config file or org-wide repo search |
| Per-repo subagents | Apply the upgrade and fix repo-specific breakage in parallel | Bob 2.0 Subagents |
| Build/test verifier | Confirm each repo still builds and passes tests post-upgrade | Each repo's existing CI/build tooling, run in isolated sandboxes |
| Status aggregator | Combine per-repo pass/fail into one dashboard view | Simple aggregation script + Markdown/HTML summary |

## IBM Bob 2.0 Capability Mapping

- Subagents / Parallel Tasks — work across repos simultaneously instead of sequentially.

- Agent Mode — handles repo-specific breakage the upgrade causes (e.g. a changed call site) and re-verifies the build per repo.

## 48-Hour Build Plan

- Day 1: pick 2–3 sample repos sharing a common dependency; build the repo registry and sandboxed checkout process.

- Day 2: fan out subagents to bump the dependency and fix breakage per repo in parallel; wire the build/test verifier.

- Day 3: time the parallel run against a simulated one-at-a-time baseline; record demo showing statuses resolving concurrently.

## Parallel multi-repo upgrade (pseudocode)

const results = await Promise.all(repos.map(repo =>
  bob.subagent("dep-upgrade", { repo, dependency, targetVersion })
    .then(r => bob.agentMode.fixBreakageAndVerify(r))
));
renderStatusDashboard(results);

## Demo Script

- 1. Trigger the same dependency bump across 2–3 sample repos simultaneously.

- 2. Show each repo's status (fixing breakage, then build passing) resolving in parallel on the dashboard.

- 3. Close with total-time comparison against sequential upgrades.

## Measurable Impact Metric

Total time to upgrade all target repos, compared to doing them one at a time.

## Architect's Risk Notes

- Repos with no real breaking change won't show the 'fix repo-specific breakage' capability — pick a dependency bump with at least one genuine breaking API change across the sample repos.

- Isolated sandboxes per repo are essential — never run the upgrade against a shared or production checkout.

## Innovation Edge (Judge Wow Factor)

Dependency Blast-Radius View. Before bumping a shared dependency, show which target repos are 🟢 safe, 🟡 have API-surface changes, or 🔴 need a breaking-change migration, and sequence the upgrade wave low-risk → high-risk instead of bumping everything simultaneously.

| 11 Incident Postmortem Generator | MAINTENANCE |
| --- | --- |

## Proposed Architecture

Document Understanding ingests logs, the incident ticket, and relevant chat threads for a target incident and reconciles them into a single coherent timeline. Agent Mode organizes that timeline into a standard blameless postmortem structure — summary, timeline, root cause, follow-up actions — surfacing open items rather than closing the loop artificially.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Source ingestion | Pull logs, the incident ticket, and chat threads for the incident window | Log platform export, Jira/Incident.io API, Slack/Teams export |
| Timeline reconciler | Merge sources into one chronological, coherent timeline | Bob 2.0 Document Understanding |
| Postmortem structurer | Organize the timeline into a standard blameless postmortem template | Bob 2.0 Agent Mode + a fixed postmortem schema |
| Follow-up tracker | Surface open action items rather than closing artificially | Agent Mode structured output → tracker sync (Jira/Linear) |

## IBM Bob 2.0 Capability Mapping

- Document Understanding — reconciles multiple unstructured sources (logs, ticket, chat) into one coherent timeline.

- Agent Mode — organizes findings into a standard postmortem structure and surfaces open follow-up items.

## 48-Hour Build Plan

- Day 1: pick or construct a sample incident with logs, a ticket, and a chat thread; build the ingestion connectors.

- Day 2: wire the timeline reconciler and postmortem structurer; test against the sample incident, iterating on template fidelity.

- Day 3: compare the generated draft's completeness against a manually written postmortem; record demo; sync follow-up items to a tracker.

## Postmortem generation (pseudocode)

const sources = await ingestIncident(incidentId); // logs, ticket, chat
const timeline = await bob.documentUnderstanding.reconcile(sources);
const postmortem = await bob.agentMode.run({
  goal: "Draft a blameless postmortem",
  context: timeline,
  schema: postmortemSchema
});
await syncFollowUps(postmortem.actionItems, tracker);

## Demo Script

- 1. Show the scattered raw sources (logs, ticket, chat thread) for a sample incident.

- 2. Run the generator live and narrate the timeline reconciliation.

- 3. Reveal the structured, blameless postmortem draft including follow-up items.

- 4. Close with completeness-vs-manual comparison.

## Measurable Impact Metric

Time to produce a complete postmortem draft, and completeness of the generated timeline versus a manually written one for the same incident.

## Architect's Risk Notes

- A postmortem that assigns blame (even implicitly) undermines the pitch — explicitly prompt and check for blameless framing.

- Real incident data may be sensitive — use a realistic but synthetic sample incident for the public demo.

## Innovation Edge (Judge Wow Factor)

Multi-Hypothesis RCA + Institutional Memory. Generate root-cause hypotheses with probabilities rather than one narrative, and add a similar-incident lookup against the historical corpus (“this incident is 80% similar to #123 from last quarter — was that fix actually implemented?”). Turns the postmortem into institutional memory, not just documentation.

| 12 Deployment Health & Rollback Advisor | RELEASE & DEPLOYMENT |
| --- | --- |

## Proposed Architecture

Agent Mode continuously watches post-deploy signals (error rate, latency, saturation) against thresholds defined in the release's own rollback criteria/runbook (via Document Understanding), and recommends proceed or roll back with its reasoning shown explicitly — never a black-box verdict.

## Component Breakdown

| Component | Responsibility | Suggested Tech |
| --- | --- | --- |
| Signal collector | Stream post-deploy metrics for the monitoring window | Metrics API (Prometheus/Datadog) or a simulated signal feed for the demo |
| Rollback-criteria loader | Read the release's own rollback thresholds/runbook | Bob 2.0 Document Understanding over the runbook doc |
| Monitoring agent | Continuously evaluate signals against criteria and decide proceed/rollback | Bob 2.0 Agent Mode, polling loop |
| Reasoning-transparent reporter | Show the stated reasoning behind each recommendation | Structured output rendered to a dashboard/Slack message |

## IBM Bob 2.0 Capability Mapping

- Agent Mode — continuously watches signals and acts on a threshold rather than requiring a person to check dashboards manually.

- Document Understanding — weighs the recommendation against the release's own rollback criteria or runbook, not a generic threshold.

## 48-Hour Build Plan

- Day 1: build or script a simulated post-deploy signal feed with a controllable degradation scenario; ingest a sample rollback-criteria runbook.

- Day 2: wire the monitoring agent's continuous evaluation loop and the reasoning-transparent recommendation output.

- Day 3: run the degrading-signal scenario end-to-end for timing; record demo showing reasoning displayed live.

## Continuous monitoring loop (pseudocode)

const criteria = await bob.documentUnderstanding.parse(runbookDoc);
while (deploymentWindowOpen) {
  const signals = await getSignals();
  const decision = await bob.agentMode.evaluate({ signals, criteria });
  if (decision.recommend === "rollback") {
    notify(decision.reasoning);
    break;
  }
  await sleep(pollInterval);
}

## Demo Script

- 1. Start the simulated deployment with healthy signals.

- 2. Inject a degrading signal live and let the advisor's monitoring loop pick it up.

- 3. Show the rollback recommendation with its stated reasoning against the runbook's own criteria.

- 4. Close with time-from-degradation-to-recommendation.

## Measurable Impact Metric

Time from signal degradation to a rollback recommendation, compared to manual dashboard monitoring.

## Architect's Risk Notes

- Relying on a live production metrics feed is fragile for a demo — build a controllable simulated feed so the degradation moment is reproducible on stage.

- A black-box 'rollback now' verdict is less convincing than shown reasoning — make the reasoning output a first-class part of the UI, not a debug log.

## Innovation Edge (Judge Wow Factor)

Deployment Digital Twin. Instead of a binary proceed/rollback verdict, project the signal trend forward (“error rate climbing, projected to hit 8% in 5 minutes”) and recommend action before the threshold is actually breached — a predictive advisor reads as materially more sophisticated than a reactive one.

# Cross-Project Recommendations

## If You Only Have Time for Three Changes

- Adopt a shared seed-data repository for whichever project you pick — pre-seeded bugs, flaky tests, vulnerable dependencies, and a sample incident save 4–6 hours of Day-1 setup variance.

- Add a grounding-accuracy check to your demo — prove the agent cited a real file, commit, or log rather than a plausible-sounding hallucination; judges weight this heavily against the Bob 2.0 capability mapping.

- Apply that project's Innovation Edge from the sections above — it's the fastest lever on the Creativity & Innovation criterion for the concept you actually chose.

## Strongest Concepts by Judge Appeal

Not a ranking teams need to follow, but a pattern worth knowing: across the review passes, the concepts that repeatedly stood out were the Bug-to-Fix Debugging Agent (the most complete autonomous-agent story), the Deployment Health & Rollback Advisor (the strongest executive/enterprise visual), the Security & Vulnerability Patch Agent (clear, unambiguous business value), the Flaky Test Diagnosis Agent (technically the most novel), and the Incident Postmortem Generator (the strongest Document Understanding showcase).

# Structural Additions for the Submission

Independent of which project a team builds, these additions strengthen the overall submission package:

| Addition | What It Does |
| --- | --- |
| Team Composition Matrix | Maps each project's build to the skills it actually needs (e.g. a Docker-comfortable member for Project 03, a frontend person for interactive visualizations) so teams self-select faster. |
| Shared Seed Data Repository | A single forkable repo pre-seeded with bugs, flaky tests, vulnerable dependencies, and a sample incident — eliminates Day-1 setup variance across teams. |
| Demo Recording Guidelines | A standard 3-minute structure: Problem → Live trigger → Result → Metric. Judges watch 20+ demos; a consistent shape helps yours land. |
| Submission Artifact Checklist | Demo video; source code; exported Bob 2.0 session report; measurable-impact screenshot; one-slide architecture diagram. |
| Post-Hackathon Roadmap | One paragraph per project: “with two more weeks, what's next?” — shows judges the team is thinking past the weekend. |

# Bonus Concept: Knowledge Graph Synthesizer (Optional 13th Project)

If a team wants an alternative to the twelve core concepts, this is the strongest candidate raised across the review passes. Instead of flat retrieval, use Document Understanding to extract entities — services, owners, APIs, dependencies — from docs and tickets and assemble a navigable knowledge graph: “click auth-service, see every related ticket, owner, recent commit, and downstream dependent.” Demoed well, it cuts dependency-tracing time from roughly 45 minutes to under a minute, and it demands the deepest Document Understanding usage of any option in this document — which also makes it the riskiest to scope for a 48-hour build.

# Conclusion

The twelve project specifications, together with the Innovation Layer above, give every hackathon team both a buildable 48-hour plan and a clear, low-effort lever on the Creativity & Innovation score. The differentiator most likely to matter across all twelve is the same one judging rewards across the other three criteria too: showing evidence, showing confidence, and showing verification — not just showing output.

Prepared for the i3 Academy Hackathon Team — Final Reviewed Edition, August 2026.