i3 TECHNOLOGIES

SEVERNSIDE INSTITUTE OF TECHNOLOGY (SIT)

AI-Powered Digital Work-Centers — Technical Implementation Guide

For i3 Technologies Engineering, Platform & Delivery Teams

Basis: SIT × i3 Technologies Investment Proposal · i3 AI Platform System Administrator Guide (v2.0) · i3 Talent Cloud Strategy & Technical Specification · i3 Talent Cloud Platform Integration Strategy · Global Education AI & EdTech Use Case Report

September 2026  ·  Classification: Internal — Restricted

Prepared for: Philip Mukiti, CEO & Solutions Architect, i3 Technologies

# Table of Contents

# 1. Document Control & Purpose

This guide translates the SIT × i3 Technologies AI-Powered Digital Work-Centers Investment Proposal into a detailed, implementable technical solution for i3 Technologies' engineering, platform and delivery teams. SIT is a customer of i3 Technologies; i3 Technologies is the sole technology provider, and every capability SIT requires — Agentic AI tutors, AR/VR labs, blockchain credentials, eCitizen automation, professional tele-presence, and remote-work membership services — is delivered through the i3 AI Platform, i3's single sovereign, IBM ROKS-hosted infrastructure already running in production.

Core finding: SIT Digital Work-Centers is not a greenfield technology build. Every infrastructure primitive it requires — identity, AI model gateway, assessment engine, database, vector search, file storage, workflow automation, CMS, observability, event streaming, messaging, secrets and monitoring — already runs in production on the i3 AI Platform. This is a productisation and extension exercise on existing infrastructure, following the same pattern already validated for i3 Talent Cloud, EvalOS and i3 PMaaS.

| Field | Detail |
| --- | --- |
| Client | Severnside Institute of Technology (SIT), a Tertiary TVET College |
| Technology Partner | i3 Technologies (Instrumented Interconnected & Intelligent Technologies Limited) |
| Delivery Model | All technology delivered through the i3 AI Platform (IBM ROKS OpenShift 4.17, Frankfurt eu-de) |
| Audience | i3 Technologies solutions architects, platform engineers, AI/ML engineers, DevOps, and delivery leads |
| Pilot Milestone | Flagship Nairobi center — May 2027 |
| Source Documents | SIT Investment Proposal · i3 AI Platform Sys-Admin Guide v2.0 · i3 Talent Cloud Strategy & Technical Specification · i3 Talent Cloud Platform Integration Strategy · Global Education AI & EdTech Use Case Report |

# 2. Executive Summary

SIT's proposal describes four commercial engines under one roof — Education, private eCitizen/Huduma services, a Professional Services Commons, and paid Co-working/Remote Work — bound together by an Agentic AI layer, an AR/VR laboratory layer, and a blockchain credential layer. Each of these is directly implementable on infrastructure i3 already operates for its other product lines (i3 Academy, EvalOS, i3 Talent Cloud, i3 PMaaS, i3-engage).

The technical strategy is therefore: stand up one new namespace family, i3-sit, that reuses every existing platform service (Keycloak identity, LiteLLM model gateway, EvalOS assessment engine, Crunchy PostgreSQL, ChromaDB vector search, SeaweedFS object storage, n8n workflow automation, Directus CMS, Langfuse observability, Kafka event streaming, Engage messaging, OpenBao secrets, Grafana/Prometheus monitoring, and Argo CD GitOps) and adds a small set of new applications and one new capability domain — a lightweight credential-anchoring service for the blockchain layer, and a WebXR delivery layer for AR/VR labs.

A second, high-value structural finding: SIT's graduates should not be a dead-end data set. By wiring the SIT Placement Agent directly into the existing i3 Talent Cloud Talent Graph and EvalOS Passport model, every certified SIT graduate automatically becomes a queryable, evidence-backed candidate for i3's own Talent-as-a-Service, FDE and Recruitment offerings — turning SIT into a durable talent-supply annuity for i3's broader business, not just an education client.

What this guide covers

- Platform reuse mapping — which existing i3 AI Platform service satisfies each SIT requirement

- Proposed i3-sit namespace architecture, workloads, routes and data model

- Engine-by-engine technical design for Education, eCitizen, Professional Services and Co-working

- Detailed specification of the five Agentic AI agents SIT's proposal calls for

- Technical approach for the AR/VR laboratory layer and blockchain credential layer

- The SIT → i3 Talent Cloud placement bridge

- A prioritized catalog of best-fit innovations and EdTech use cases, mapped to the i3 stack

- Governance, security, a concrete build list, phased roadmap, and KPIs

# 3. Solution Context — The SIT Four-Engine Model

Every SIT center operates four revenue-and-impact engines simultaneously. Each engine below is annotated with the i3 AI Platform capability that powers it — the pattern already used to describe i3 Talent Cloud's relationship to the platform.

| Engine | What Happens Inside | Primary i3 Platform Capability |
| --- | --- | --- |
| 1. Education Campus | Streaming TVET classrooms, AI-tutor self-paced learning, AR/VR labs, biometric e-proctoring for KNEC/CDACC/NITA exams | EvalOS + Zuri AI, LiteLLM model gateway, WebXR lab layer |
| 2. Private eCitizen / Huduma | AI-assisted filing: passports, KRA PIN, ArdhiSasa, NSSF/SHA | n8n workflow automation, LiteLLM agents, Directus |
| 3. Professional Services Commons | Tele-presence booths: advocates, surveyors, tele-health doctors | Keycloak federated access, Engage comms, SeaweedFS document storage |
| 4. Co-working / Cyber / Remote Work | Desk membership, internet, printing, acoustic pods | Keycloak membership identity, Directus billing content, Grafana usage dashboards |

# 4. Platform Reuse Map — i3 AI Platform Services

The table below is the single most important artifact for the engineering team: it proves that SIT's entire technical ambition maps onto services already live in production on the i3 AI Platform, following exactly the reuse pattern documented for i3 Talent Cloud.

| SIT Requirement | i3 Platform Service | Namespace | Status |
| --- | --- | --- | --- |
| Identity / SSO for learners, staff, members, professionals, clients | Keycloak RHSSO | i3-auth | Live |
| AI Tutor, Registrar, eCitizen, Compliance & Placement agent inference | LiteLLM Proxy + Ollama | i3-model-gateway | Live |
| Biometric e-proctoring, exam integrity, AI-tutor scoring, VR-lab practical scoring | EvalOS + evalos-sandbox + Zuri AI evaluator | i3-evalos | Live |
| Student, exam, membership, eCitizen transaction & credential records | PostgreSQL 16.8 HA (PGO) | i3-data | Live |
| Curriculum semantic search, career/job matching, plagiarism similarity | ChromaDB | i3-ai-lab / i3-admissions | Live |
| Course materials, exam scripts, certificates, KYC/ID documents | SeaweedFS (S3-compatible) | i3-ott | Live |
| Admissions, exam booking, eCitizen filing pipelines, score decay, credential issuance | n8n | i3-ott | Live |
| Course catalog, curriculum content, membership pricing pages, public portal content | Directus CMS | i3-ott | Live |
| Auditability of every AI-generated score, filing decision or placement match | Langfuse | i3-ott | Live |
| Enrollment events, exam events, membership check-ins, placement events | Kafka (Strimzi) | i3-messaging | Live |
| Enrollment reminders, exam confirmations, placement notices (SMS/email) | Engage (Brevo + Africa's Talking) | i3-engage | Live |
| Secrets for eCitizen/KRA/ArdhiSasa API credentials | OpenBao (Vault) | i3-security | Live |
| Center operations dashboards: enrollment, exam pass rate, footfall, revenue | Grafana + Prometheus | i3-monitoring | Live |
| Declarative, auditable release management | Argo CD GitOps | i3-gitops | Live |
| i3 Academy bootcamp → SIT curriculum cross-recognition | Moodle (EduBridge) | i3-academy | Live |
| SIT web/learner/registrar/professional portal (new) | Next.js 14 app — to build | i3-sit | New |
| SIT API / SIT data model API (new) | FastAPI — to build | i3-sit | New |
| Blockchain credential anchoring & QR verification (new) | Lightweight hash-anchoring service — to build | i3-sit | New |
| AR/VR practical lab delivery (new) | WebXR front end + EvalOS sandbox scoring — to build/extend | i3-sit / i3-evalos | New / Extend |

# 5. Proposed Architecture — New Namespace i3-sit

SIT is deployed as a new namespace family on the existing i3 Master AI Platform, following the exact pattern already used for i3-evalos, i3-pmaas, i3-engage and i3-talent-cloud. It reuses platform-wide services rather than duplicating them.

## 5.1 Workloads in i3-sit

- sit-web — Next.js 14 portal: learner dashboard, registrar console, professional-booth booking, member desk booking, admin console

- sit-api — FastAPI service: enrollment, exam booking, membership, eCitizen case CRUD, credential issuance, placement-bridge endpoint

- sit-tutor-agent — Agentic AI Tutor Agent (LiteLLM-routed, multilingual English/Swahili/Sheng)

- sit-registrar-agent — Admissions & Registrar Agent

- sit-ecitizen-agent — eCitizen/Huduma Process Agent

- sit-compliance-agent — Compliance & Integrity Agent (biometric liveness, plagiarism, exam-misconduct)

- sit-placement-agent — Placement Agent, bridging into the i3 Talent Cloud Talent Graph

- sit-credential-service — blockchain-style credential hashing, QR verification and micro-credential wallet API

## 5.2 New DNS / Routes

- sit.i3technologies.co.ke — learner, registrar and member portal

- professionals.sit.i3technologies.co.ke — professional-services tele-presence booking

- api.sit.i3technologies.co.ke — SIT API

- verify.sit.i3technologies.co.ke — public blockchain credential verification (QR landing page)

## 5.3 Data Flow Summary

A learner enrolls via sit-web → sit-registrar-agent creates the student record in PostgreSQL and issues a Keycloak identity → course delivery and AI tutoring runs through sit-tutor-agent against the LiteLLM gateway, with ChromaDB-backed curriculum retrieval → exam booking triggers an n8n workflow that books the candidate into EvalOS for biometric e-proctoring → on pass, sit-credential-service hashes the certificate and anchors it, and sit-placement-agent writes the graduate as a new node into the i3 Talent Cloud Talent Graph, immediately eligible for EvalOS-based bench assessment.

# 6. SIT Data Model (PostgreSQL Schema)

The SIT Graph lives in a new sit_db database on the existing Crunchy PostgreSQL cluster (PGBouncer endpoint: i3-postgres-pgbouncer.i3-data.svc:5432). No new database server is required — consistent with the PostgreSQL-first approach already adopted for the Talent Graph (JSONB + recursive CTEs over a typed adjacency table, revisited only if node counts exceed tens of thousands).

| Table | Purpose | Key Relationships |
| --- | --- | --- |
| learners | Core learner record: biometric ID hash, contact, KYC status | Links to Keycloak sub (UUID) |
| courses | TVET, IGCSE/KCSE and partner-university course catalog | FK → curriculum_body |
| enrollments | Learner × Course enrollment, delivery format, cohort | FK → learners, courses |
| exam_bookings | KNEC/CDACC/NITA/international exam registrations | FK → learners, courses; references EvalOS session ID |
| credentials | Issued certificates/micro-credentials with blockchain hash & QR token | FK → learners, exam_bookings |
| membership_subscriptions | Daily/Monthly/Corporate co-working membership records | FK → learners or corporate_accounts |
| ecitizen_cases | Passport, KRA PIN, ArdhiSasa, NSSF/SHA filing cases and status | FK → learners or walk-in citizens |
| professional_bookings | Tele-presence bookings with advocates, surveyors, doctors | FK → learners/members, professional_partners |
| professional_partners | LSK/ISK/telemedicine partner registry, commission rate | Standalone lookup |
| placement_referrals | Graduate → i3 Talent Cloud Talent Graph handoff record | FK → learners; references Talent Graph candidate_id |
| ai_agent_events | Every agent decision (tutoring, filing, scoring) with Langfuse trace ID | FK → learners; polymorphic source table |

# 7. Engine 1 — Education Campus: Technical Design

## 7.1 Delivery Formats on the Platform

| Format | Technical Implementation |
| --- | --- |
| Live-streamed cohorts | sit-web streaming studio integration; recorded to SeaweedFS; attendance events to Kafka topic sit.attendance |
| Self-paced + AI tutor | sit-tutor-agent via LiteLLM (qwen-fast/claude), ChromaDB-backed curriculum RAG, auto-marking with Langfuse-traced scoring |
| Live-streamed external curricula (IGCSE/KCSE, partner degrees) | Same streaming pipeline; content and access rules managed in Directus |
| Hybrid work-learn | Keycloak session federation between sit-web (study) and co-working desk booking (work) under one identity |
| Practical intensives / VR labs | WebXR front end + EvalOS sandbox scoring for simulated practicals (see Section 12) |

## 7.2 Examination Access as a Service

SIT acts as a registered examination centre for KNEC, TVET CDACC, NITA and international bodies. Biometric e-registration and e-proctoring reuse EvalOS's existing sandbox and identity-verification pattern: candidates are IPRS/biometric-checked at booking, and Zuri AI (or an SIT-tuned evaluator persona of the same engine) monitors live sessions for integrity signals, exactly as Zuri AI already monitors EvalOS candidate sessions for i3 Talent Cloud.

# 8. Engine 2 — eCitizen / Huduma Services: Technical Design

The eCitizen Process Agent (sit-ecitizen-agent) automates navigation of eCitizen, KRA iTax, ArdhiSasa, NSSF and SHA portals. This is implemented as a set of n8n workflows orchestrating browser-automation / API steps, guarded by OpenBao-managed credentials, with every case tracked as a row in ecitizen_cases and every state change emitted to Kafka topic sit.ecitizen.

| Workflow | Trigger | Platform Components |
| --- | --- | --- |
| Case intake & form-filling | Member submits request via sit-web | sit-api → n8n → OpenBao credential vault → eCitizen/KRA/ArdhiSasa APIs |
| Payment-voucher generation | Case reaches payment step | n8n → Engage (SMS/email voucher) → SeaweedFS receipt storage |
| Appointment scheduling | Service requires in-person step | n8n → Engage confirmation SMS |
| Status update to citizen | Any status change | Kafka sit.ecitizen → Engage consumer → SMS/email |

Compliance note: ODPC data-controller registration and consent capture are mandatory before any eCitizen case data is processed; consent state is stored on the learner/citizen record, mirroring the candidate-consent model already defined for i3 Talent Cloud.

# 9. Engine 3 — Professional Services Commons: Technical Design

Professional bookings (advocates, surveyors, tele-health doctors) are modeled as a booking + commission workflow. Each professional partner authenticates via a federated Keycloak client (role: sit-professional), and every consultation is logged for commission settlement.

- Booking & video-link: WebRTC session initiated from sit-web, session metadata written to professional_bookings

- Commission settlement: n8n workflow computes the 15–25% commission share on session completion and posts to the billing ledger

- Document exchange (affidavits, land search results, prescriptions): stored in SeaweedFS bucket sit-professional-docs with per-session access scoping via Keycloak

- Client notifications: Engage handles appointment confirmations and reminders

# 10. Engine 4 — Co-working / Remote Work: Technical Design

- Membership tiers (Daily/Monthly/Student/Corporate) stored in membership_subscriptions, priced content managed in Directus so non-technical staff can update pricing without code changes

- Desk/access control: Keycloak-issued QR or NFC token per active membership, validated at center entry

- Usage analytics: Grafana dashboard on footfall, desk utilisation and internet usage, sourced from Kafka topic sit.membership-checkins

- Hybrid work-learn desks: same Keycloak identity used for both study sessions and remote-work sessions, enabling the cross-subsidization model described in the proposal

# 11. Agentic AI Layer — Detailed Specification

SIT's proposal specifies five agent roles. Each is implemented as a LiteLLM-routed agent with Langfuse tracing, following the same AgentOps disciplines (agent identity, capability registry, policy engine, sandboxing, kill-switch, evidence bundles) already defined in i3's ECCP review and applied to Zuri AI.

| Agent | Function | Platform Implementation |
| --- | --- | --- |
| AI Tutor Agent | Curriculum tutoring in English/Swahili/Sheng, voice-first for low-literacy learners; marks assignments, generates revision plans, runs simulated practicals | LiteLLM + ChromaDB RAG + Langfuse tracing |
| Admissions & Registrar Agent | Enrollment, fee plans (exam-fee-only), exam booking, certificate tracking; ~80% reduction in registrar workload | sit-api workflows + n8n |
| eCitizen Process Agent | Autonomous navigation of eCitizen/iTax/ArdhiSasa/NSSF/SHA; form-filling, payment vouchers, scheduling | n8n + OpenBao secrets |
| Compliance & Integrity Agent | Biometric liveness + IPRS cross-check; plagiarism and exam-misconduct detection; anomaly flagging | EvalOS + Zuri AI evaluator pattern |
| Placement Agent | Parses European shortage-occupation lists (UK Skilled Worker, German Engpassberufe, France Travail) and matches graduate profiles to vacancies/visa routes | ChromaDB semantic matching + i3 Talent Cloud Talent Graph bridge |

Governance rule carried over from i3 Talent Cloud: no examination result override, credential issuance, or placement match is confirmed by AI recommendation alone — a human reviewer approves every consequential decision, and every AI-generated score or match carries a Langfuse trace ID for audit.

# 12. AR/VR Layer — Technical Approach

The proposal calls for VR practical labs (engineering, automotive, electrical, hospitality, health) and AR-assisted maintenance/assembly guides. This is the one layer with no direct existing i3 platform equivalent and is scoped as new work, deliberately built to reuse EvalOS's scoring pattern rather than inventing a parallel evaluation system.

| Component | Approach |
| --- | --- |
| Delivery technology | WebXR (browser-based, no proprietary headset lock-in) served from sit-web; degrades gracefully to 2D simulation on low-end devices for equity in peri-urban centers |
| Practical scoring | Reuse the EvalOS sandbox + Zuri AI evaluator pattern: a VR/AR practical session is treated as an EvalOS assessment event, scored by the same evaluator engine used for EvalOS coding/config tasks |
| Content authoring | AR/VR scenario assets versioned in Git, deployed via Argo CD alongside application code; scenario metadata (skill mapped, scoring rubric) stored in Directus |
| Employer virtual showrooms | Lightweight WebXR tours of partner workplaces, content-managed in Directus, linked to the Placement Agent's shortage-occupation mapping |
| Infrastructure | GPU-accelerated rendering not required for WebXR-first approach at pilot scale; revisit only if photorealistic simulation is demanded by a specific curriculum (e.g., surgical or heavy-machinery training) |

# 13. Blockchain Credential Layer — Technical Approach

The proposal calls for blockchain-verified credentials and a micro-credential wallet. Rather than standing up a new distributed-ledger cluster — operational overhead unjustified at SIT's initial scale — the recommended approach mirrors the pragmatic engineering judgment already applied to the Talent Graph (PostgreSQL over a dedicated graph database until scale demands otherwise).

| Requirement | Recommended Implementation |
| --- | --- |
| Tamper-evident certificates | sit-credential-service computes a SHA-256 hash of each issued certificate and anchors the hash on a low-cost public chain (or a permissioned Hyperledger instance if data-residency rules require it); the full certificate content itself never leaves i3 infrastructure |
| QR verification for employers/embassies | verify.sit.i3technologies.co.ke resolves a QR code to a public verification page showing hash-match status, issue date and issuing body — no personal data exposed without learner consent |
| Micro-credential wallet | Stackable skill tokens stored as rows in credentials linked to skills taxonomy (shared with i3 Talent Cloud's skills table), rendered in sit-web as a learner-facing wallet view |
| Smart-contract commission splits | Deferred to Phase 3; initial commission settlement (Section 9) runs as an n8n ledger workflow, revisited only if a professional-partner network at national scale requires automated multi-party splits |

Recommendation: start with hash-anchoring plus QR verification (deliverable in weeks, near-zero infrastructure cost) rather than a full smart-contract platform. This gives European employers and embassies the tamper-proof verification the proposal asks for without introducing a new operational surface to secure and maintain.

# 14. Cross-Platform Synergy — SIT → i3 Talent Cloud Placement Bridge

This is the highest-leverage architectural decision in this guide. SIT's Placement Agent should not build a parallel candidate database — it should write directly into the Talent Graph that i3 Talent Cloud already operates, making every certified SIT graduate an evidence-backed, EvalOS-assessed candidate the moment they graduate.

| SIT Event | Talent Graph Effect |
| --- | --- |
| Learner passes KNEC/CDACC/NITA exam and certificate is issued | New candidates node created (or updated) in the Talent Graph via sit-placement-agent → talent-api; certification row added to the Talent Graph's certifications table |
| Learner completes a VR-lab practical intensive | Skill score written to skill_scores with a valid-from/valid-to decay window, identical to the Talent Cloud skill-decay model |
| Learner opts into placement | assessment_events triggered — the learner sits an EvalOS Practitioner-band assessment, exactly as an i3 Academy graduate would for FDE eligibility |
| Employer (European or local) requests candidates | SIT graduates surface in the same Skills Matching Engine and Engagement Marketplace i3 Talent Cloud clients already use |

This closes the loop the SIT proposal describes conceptually (Placement Agent matching to shortage-occupation lists) with infrastructure that already exists and is already governed: Keycloak-scoped access, Langfuse-traced scoring, and a human-approval gate before any placement is confirmed.

# 15. Innovations & Use-Case Catalog — Prioritized for i3 Engineering

Drawing on both SIT's own proposal and the broader Global Education AI & EdTech Use Case Report (24 mapped use cases across personalized learning, generative content, agentic co-piloting, assessment, administration, dropout prevention, immersive tech, robotics, accessibility and career development), the following are the highest-value, platform-ready innovations for SIT, prioritized for i3 delivery teams.

| Innovation | Concept | i3 Platform Fit | Priority |
| --- | --- | --- | --- |
| Blockchain-verified Talent Digital Passport for graduates | Every SIT graduate gets a machine-readable passport identical in structure to the i3 Talent Cloud Passport | sit-credential-service + Talent Graph | P0 |
| EvalOS-powered biometric e-proctoring | Reuse EvalOS sandbox + Zuri AI for exam integrity instead of a third-party proctoring vendor | EvalOS + Zuri AI | P0 |
| AI Tutor Agent with Socratic dialogue mode | Conversational tutor that poses guided questions rather than direct answers, per the Global EdTech Report's Socratic-dialogue use case (UC-003) | LiteLLM + ChromaDB RAG | P0 |
| eCitizen Process Agent automation | AI-assisted filing across eCitizen/KRA/ArdhiSasa/NSSF/SHA, per proposal Section 5.1 | n8n + OpenBao | P0 |
| Skill Decay & Refresh Engine for graduates | Certified skills depreciate on a schedule unless refreshed — keeps SIT's talent supply current for placement | Reuses Talent Cloud decay model | P0 |
| WebXR virtual labs for STEM/trades practicals | Browser-based VR labs scored via the EvalOS sandbox pattern, per Global EdTech Report UC-017 | WebXR + EvalOS sandbox | P1 |
| Predictive dropout / retention early-warning | ML classification on attendance, performance and engagement signals, per Global EdTech Report UC-016 | PostgreSQL + LiteLLM scoring model | P1 |
| 24/7 institutional chatbot for admissions & member support | Conversational RAG chatbot for enrollment, fee, and membership queries, per Global EdTech Report UC-014 | LiteLLM + ChromaDB + sit-web widget | P1 |
| Automated essay/open-ended scoring | NLP-based scoring for IGCSE/KCSE support-stream written work, per Global EdTech Report UC-010 | LiteLLM (Claude/qwen) + rubric prompts | P1 |
| AI-driven timetabling & desk/lab resource optimization | Optimizes streaming-studio, lab-bay and desk allocation across engines, per Global EdTech Report UC-015 | Constraint-solver microservice + Grafana | P1 |
| Language-readiness microlearning (German B1/B2, English C1) | Bite-sized spaced-repetition language tracks for Europe-bound graduates, per Global EdTech Report UC-021 | LiteLLM + spaced-repetition scheduler | P2 |
| Sector Talent Packs (engineering, care, ICT/AI) | Pre-assembled, pre-evaluated graduate cohorts for European shortage sectors, mirroring i3 Talent Cloud's Sector Talent Packs | Talent Graph query views | P2 |
| Mission Control dashboard for SIT operations | Live dashboard of enrollment, exam pass rate, placement pipeline, eCitizen volume and center revenue | Grafana + Prometheus | P2 |
| Social-robot / AR storybook pilots for community outreach programs | Optional inclusion/engagement pilot for SIT's broader community footprint, per Global EdTech Report UC-019 | Evaluate post-pilot; no current platform dependency | P3 |

# 16. Governance, Security & Compliance

Because SIT processes learner personal data, biometric exam data, government-service filings, and AI-generated scores that affect livelihoods and educational outcomes, it inherits the same governance discipline already defined for i3's agentic platforms.

| Control | Design Rule |
| --- | --- |
| Learner & citizen consent | Explicit opt-in for data processing, biometric capture, eCitizen filing on their behalf, and Talent Graph inclusion post-graduation |
| ODPC data-controller registration | Mandatory before any eCitizen case or learner biometric data is processed |
| Exam integrity fairness review | Compliance & Integrity Agent scoring logic periodically reviewed for bias; disputed results escalate to a human reviewer, never resolved by AI alone |
| Evidence trail | Every AI tutor score, integrity flag, eCitizen filing decision and placement match carries a Langfuse-traced record |
| Access control | Keycloak-scoped access — professionals see only their bookings, employers see only authorized shortlists, staff see only their center's data |
| Child protection | Age-appropriate access controls and content filtering for any under-18 learners in secondary-support streams (IGCSE/KCSE) |
| Confidential document handling | eCitizen filing documents and professional-service records purged per a defined retention policy after case closure |
| Human approval gate | No exam-result override, credential issuance, or placement confirmation is finalized by AI recommendation alone |

# 17. New Build List — What Actually Needs To Be Built

Consistent with the i3 Talent Cloud integration strategy's finding that 'this is a productisation exercise, not a new platform build,' the SIT build list below is deliberately short.

| # | Component | Type | Phase | Effort |
| --- | --- | --- | --- | --- |
| 1 | sit_db PostgreSQL schema (11 tables, Section 6) | SQL migration | Phase 0 | 2 days |
| 2 | sit-api (FastAPI) — enrollment, exam booking, membership, eCitizen case CRUD | New service | Phase 0 | 7–10 days |
| 3 | Keycloak client sit + realm roles (learner, staff, professional, member, employer) | Keycloak config | Phase 0 | 1 day |
| 4 | SeaweedFS buckets: sit-materials, sit-certs, sit-professional-docs, sit-ecitizen-docs | S3 bucket create | Phase 0 | 1 day |
| 5 | ChromaDB collection sit-curriculum + embedding pipeline | New collection + endpoint | Phase 0 | 2–3 days |
| 6 | n8n workflows: admissions, exam booking, eCitizen filing (x4 services), score/credential decay | n8n workflow JSON | Phase 0–1 | 5–7 days |
| 7 | sit-tutor-agent, sit-registrar-agent, sit-ecitizen-agent (LiteLLM-routed) | New agent services | Phase 1 | 10–14 days |
| 8 | sit-compliance-agent — extend EvalOS/Zuri AI pattern for biometric e-proctoring & plagiarism | Extend evalos-web + Zuri AI | Phase 1 | 7–10 days |
| 9 | sit-web portal (Next.js 14) — learner, registrar, member, professional views | New Next.js app | Phase 1 | 15–20 days |
| 10 | sit-credential-service — hash anchoring + QR verification + wallet API | New service | Phase 2 | 7–10 days |
| 11 | WebXR AR/VR lab delivery + EvalOS sandbox scoring extension | New front end + extend EvalOS | Phase 2 | 12–15 days |
| 12 | sit-placement-agent — Talent Graph bridge (Section 14) | New service | Phase 2 | 5–7 days |
| 13 | Grafana dashboard — SIT Center Operations | Grafana JSON dashboard | Phase 2 | 1–2 days |
| 14 | Directus content models — course catalog, pricing, professional partner directory | Directus config | Phase 1 | 2 days |

# 18. Phased Implementation Roadmap

Aligned to the proposal's own Phase 0 → May 2027 pilot timeline, translated into engineering phases.

| Phase | Timeline | Deliverable | Exit Criteria |
| --- | --- | --- | --- |
| Phase 0 — Foundation | Now → Mar 2027 | sit_db schema, sit-api, Keycloak client, SeaweedFS buckets, ChromaDB collection, core n8n workflows | Data model live, first test enrollment processed |
| Phase 1 — Agents & Portal | Mar–Apr 2027 | sit-tutor-agent, sit-registrar-agent, sit-ecitizen-agent, sit-compliance-agent, sit-web portal, Directus content | AI tutoring and e-proctoring functional in staging |
| Phase 2 — Credentials, VR & Placement | Apr–Jun 2027 | sit-credential-service, WebXR lab pilot, sit-placement-agent Talent Graph bridge, Grafana dashboard | First blockchain-verified certificate issued; first graduate visible in Talent Graph |
| Phase 3 — Nairobi Pilot Launch | May 2027 | Full stack live at flagship Nairobi center + 2 repurposed cyber-café nodes | First live-streamed cohort, first eCitizen case processed end-to-end |
| Phase 4 — Scale | Jul 2027 onward | Multi-center rollout, Sector Talent Packs, EvalOS-as-a-Service extension for external TVET partners | 5+ Nairobi-Metro nodes live per proposal Section 10 |

# 19. KPIs & Success Metrics

| Metric | Target |
| --- | --- |
| Registrar workload reduction from Admissions Agent | ~80%, per proposal Section 5.1 |
| Exam e-proctoring coverage on EvalOS | 100% of SIT-administered exams within Phase 1 |
| AI tutor session availability | 24/7 with automated tutoring uptime tracked in Grafana |
| eCitizen transaction turnaround | Reduced from public Huduma queue times, measured per case |
| Credential verification success rate | 100% QR-verification match rate on issued certificates |
| Graduate-to-Talent Graph conversion rate | % of certified graduates opted into i3 Talent Cloud within 30 days |
| Placement rate | ≥70% within 6 months of certification (per proposal Section 13) |
| Center operating surplus | KES 8–10M/year steady state per center (per proposal Section 11) |

# 20. Principal Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| AI scoring bias in exam integrity or tutor assessment | Periodic fairness review of Compliance Agent scoring; human-reviewer dispute escalation, never AI-only |
| Learner/citizen data privacy exposure | ODPC registration, explicit consent capture, Keycloak-scoped access, retention/purge policy |
| Platform sprawl duplicating EvalOS, Talent Cloud or Academy systems | SIT strictly reuses i3-evalos, i3-model-gateway and Talent Graph services rather than rebuilding them |
| AR/VR equity gap for low-bandwidth peri-urban sites | WebXR-first design degrades to 2D simulation; solar/dual-WAN redundancy per proposal Section 5.4 |
| Blockchain over-engineering | Start with hash-anchoring + QR verification; defer smart-contract commission splits to Phase 3+ |
| eCitizen/KRA/ArdhiSasa API or credential changes | OpenBao-managed credential rotation; n8n workflows isolated per government service so one integration break does not cascade |
| Examination body policy changes (KNEC/CDACC/NITA) | Multi-body registration strategy; sit_db schema treats exam bodies as a lookup, not hard-coded logic |

# 21. Recommendations for i3 Technical Teams — Next Steps

- Stand up the i3-sit namespace and sit_db schema first (Phase 0) — this unblocks every downstream engine

- Reuse, never duplicate: every new agent must route through the existing LiteLLM gateway and log to Langfuse — no parallel model-serving infrastructure

- Treat EvalOS as the single assessment engine for both exam e-proctoring and VR-lab practical scoring — do not procure a third-party proctoring tool

- Wire sit-placement-agent to the Talent Graph from day one of Phase 2 — this is the highest-leverage cross-sell into i3's own Talent Cloud business

- Start the blockchain credential layer with hash-anchoring and QR verification only; do not build a smart-contract platform until commission-split volume justifies it

- Keep governance non-negotiable: no exam result, credential, or placement decision is confirmed by AI recommendation alone — human approval stays in the loop for every consequential decision, exactly as required for i3 Talent Cloud

This guide should be treated as a living technical specification: as the Phase 0 feasibility work in the SIT proposal proceeds (TVETA/KNEC registrations, ODPC registration, site selection), the engineering team should update the namespace, schema and agent specifications here to reflect implementation decisions.