i3 TECHNOLOGIES LIMITED

Instrumented, Interconnected & Intelligent Technologies Limited

MASTER TECHNICAL IMPLEMENTATION GUIDE

Agentic AI Lab, Enterprise Test Engine & Sovereign Infrastructure Platform

Consolidated Architecture, Curriculum, DevOps & Deployment Reference

Prepared for: i3 Technologies Engineering, Academy & Executive Leadership

Partner Status: IBM Partner Plus Silver Business Partner (CEID 7SQ30) • Red Hat Partner • Anthropic Claude Partner Network • Skillsoft Authorised Training Provider

Classification: Confidential — Internal Architecture & Product Strategy

Version 1.0 • August 2026

# Table of Contents

Table of Contents	1

1. Executive Summary	1

1.1 Document Scope	1

1.2 Strategic Resource Foundation — IBM & Red Hat Entitlement Matrix	1

2. Core Infrastructure Architecture — The OpenShift AI (RHOAI) Stack	1

2.1 Core Architecture Components	1

2.2 Data & Security Layers	1

2.3 Enterprise-Grade Security & Session State Management	1

2.4 Front-Office Service Port Mapping	1

3. Tiered Model Catalog & Unified API Gateway	1

3.1 Model Selection & Tiering Map	1

3.2 Unified Management & Observability	1

4. AI-Driven Content Authoring & Video Production Pipeline	1

4.1 Objective 1 — Agentic Content Authoring (LLM Wiki)	1

4.2 Audio-to-Text & Multi-Lingual Auto-Dubbing	1

4.3 AI Video Generation & Motion Assets	1

4.4 Automated Timeline Assembly (DaVinci Resolve 20 + FFmpeg)	1

4.5 Content Component Summary	1

5. Objective 2 — Enterprise Agent Factory & Omnichannel Front-Office	1

5.1 Private RAG & Orchestration Pipeline	1

5.2 Marketing Assistant — Copywriting, SEO & Ad Generation	1

5.3 Admissions Assistant — Onboarding & Study Planner	1

5.4 CRM & ERP Integration Gateway (Odoo 19, SAP, Salesforce)	1

5.5 Website Integration & Public Web UI	1

6. Enterprise Test Engine — Architecture Review & Innovation Roadmap	1

6.1 Current Strengths	1

6.2 Gap Analysis	1

6.3 Prioritized Improvements	1

A. Learner Identity, Progress & History — High Priority	1

B. Instructor / Cohort Admin Console — High Priority	1

C. Question Bank Management & Versioning — High Priority	1

D. Expanded Practice Modes — Medium-High	1

E. Exam Integrity & Realism — Medium	1

6.4 Technical & Architectural Improvements	1

6.5 UX, Accessibility & Mobile	1

6.6 High-Value Innovations	1

6.6.1 AI-Augmented Learning Loop (watsonx / Claude)	1

6.6.2 Adaptive Testing Engine (Beyond Simple Weakness)	1

6.6.3 Multi-Certification & Multi-Vendor Catalog	1

6.6.4 Learning Analytics & Curriculum Feedback Loop	1

6.6.5 Lightweight Gamification (Opt-in)	1

6.6.6 Secure Offline / Air-Gapped Mode	1

6.7 Best Use Cases	1

6.8 Implementation Roadmap	1

6.9 Immediate Technical Quick Wins	1

7. Enterprise Test Engine — Technical Implementation	1

7.1 Phase 1 — Project Setup & Bootstrapping	1

7.2 Phase 2 — Database Schema Architecture	1

7.3 Phase 3 — Application Development	1

Core UI Components	1

7.4 Phase 4 — Containerization	1

7.5 Phase 5 — Deployment to Red Hat OpenShift	1

8. CI/CD Deep Dive — OpenShift Pipelines (Tekton)	1

8.1 Tekton Component Hierarchy	1

8.2 Parameters & Workspaces	1

8.3 Pipeline Definition — Clone, Build, Deploy	1

8.4 PipelineRun — The Execution Trigger	1

9. 12-Week Agentic AI Bootcamp — Curriculum & Practical Labs	1

9.1 Core Technology Sockets	1

9.2 Weekly Syllabus Overview	1

Week 1: LLM Foundations & Sampling Intuition	1

Week 2: Reverse Engineering GPT-2 & Perceptrons	1

Week 3: Training Deep Neural Networks & Loss Landscapes	1

Week 4: Tokenizers, Embeddings & RoPE	1

Week 5: Self-Attention Mechanics & Assembly	1

Week 6: Pre-Training & the LLM Wiki	1

Week 7: Multimodal Private RAG & Layout-Preserving OCR	1

Week 8: Omnichannel Marketing, Admissions & CRM/ERP Sockets	1

Week 9: Multi-Agent Coordination & Low-Cost Routers	1

Week 10: FinTech, Web3 & Pay-Per-Call Agents	1

Week 11: Cybersecurity Defense & Self-Healing Codebases	1

Week 12: QLoRA Fine-Tuning & Capstone Showcase	1

9.3 Enterprise Domain Alignment (Stakeholder View)	1

9.4 Deployment Hardware Profiles	1

9.5 4-Phase Deployment Roadmap	1

10. Instructor Blueprint — Sandbox Standardization & Grading	1

10.1 Trainee Sandbox Standardization	1

10.2 Weekly Mathematical Check-Ins (Whiteboard Prompts)	1

10.3 Repository Grading Rubric	1

11. Open-Source Model Hardware & Deployment Guide	1

11.1 Frontier LLMs (70B+ Parameters)	1

11.2 Specialty & Small Language Models (<15B)	1

11.3 IBM Granite, DeepSeek, Zhipu GLM & Moonshot Kimi	1

IBM Granite 4.0 Nano Family (350M–~2B)	1

DeepSeek-Coder-V2 (16B Lite & 236B Flagship)	1

Zhipu AI GLM-4-9B	1

Moonshot AI Kimi K2.7 Code (August 2026)	1

11.4 Deployment Software Stack	1

11.5 Model Acquisition & Installation	1

12. Commercial Extension — PMaaS 4.0 Political Operating System	1

12.1 Three-Dimensional Operating Model	1

12.2 AI Voice Pipeline	1

12.3 Compliance & Security Architecture	1

12.4 Infrastructure Reuse	1

13. Consolidated Deployment Roadmap	1

13.1 Immediate Next Steps	1

# 1. Executive Summary

This Master Technical Implementation Guide consolidates i3 Technologies' full Agentic AI Lab program into a single architectural reference. It unifies the sovereign infrastructure blueprint, the tiered LLM/SLM model catalog, the Enterprise Test Engine platform, the 12-week Agentic AI Bootcamp curriculum, the Instructor Blueprint and grading rubrics, the OpenShift Pipelines (Tekton) CI/CD standard, the AI-powered Content Factory and Omnichannel Front-Office automation stack, hardware deployment guides for open-source models, and the PMaaS 4.0 political operating system that reuses the same platform primitives for a commercial vertical.

The guiding principle across every workstream is a self-hosted-first, sovereign AI mandate: proprietary data, student records, and enterprise workloads run in-cluster on i3's existing Red Hat OpenShift entitlement, with IBM Cloud promotional credits reserved for burst GPU/VPC compute rather than recurring SaaS billing. This produces a fixed-cost, data-resident architecture that differentiates i3 from vendors dependent on metered third-party APIs.

## 1.1 Document Scope

- Infrastructure: RHOAI container stack, GitOps (Tekton/ArgoCD), identity, data & vector layers, hybrid-cloud durability.

- Model Strategy: Tiered model catalog, unified LiteLLM gateway, local DistilBERT cost routing, Langfuse observability.

- Academy Platform: 12-week bootcamp curriculum, instructor grading rubrics, and the Enterprise Test Engine / exam-prep application.

- Business Automation: AI content authoring/video pipeline and omnichannel Marketing, Admissions, and CRM/ERP assistants.

- DevOps: OpenShift Pipelines (Tekton) architecture, Pipeline/PipelineRun definitions, and CI/CD hardening plan.

- Hardware & Models: VRAM/hardware sizing for 70B+ LLMs and sub-15B SLMs, plus IBM Granite, DeepSeek, GLM-4, and Kimi K2.7 profiles.

- Commercial Extension: PMaaS 4.0 — the same sovereign stack repurposed as a Political Operating System product line.

## 1.2 Strategic Resource Foundation — IBM & Red Hat Entitlement Matrix

Managing high-value partner entitlements is the prerequisite for a self-hosted-first sovereign AI environment. The combined $14,047.27 credit balance is treated as R&D capital for high-intensity training and cloud-bursting, not as a general operating budget, given the October 2026 IBM Cloud promotional deadline.

| Resource / Promotion | ID / Code | Remaining Allocation | Expiration |
| --- | --- | --- | --- |
| IBM Cloud Promotion | 26PESILVERQ3 | $14,047.27 (Combined) | October 2026 |
| IBM Cloud Promotion | 26PESILVERQ2 | (Shared Balance) | October 2026 |
| IBM Cloud Promotion | BUYBRS | (Shared Balance) | October 2026 |
| IBM Cloud Promotion | POWERVS2500 | (Shared Balance) | October 2026 |
| IBM Cloud Promotion | VPC1000 | (Shared Balance) | October 2026 |
| OpenShift Subscription | MW02049 | 500-node OpenShift Cluster | Ongoing Partner Benefit |
| Red Hat Support | MW02040 | Standard Support | Ongoing Partner Benefit |
| Red Hat Satellite | MCT3718 | Infrastructure Management | Ongoing Partner Benefit |
| Developer Seats | RH00798 | 12 Developer Seats | Ongoing Partner Benefit |
| Learning Subscription | LS020 | Red Hat Learning Access | Ongoing Partner Benefit |

Strategic Directive The looming October 2026 IBM Cloud deadlines necessitate a decisive move away from SaaS dependency toward the 500-node OpenShift entitlement. This builds a localized resource base for operational continuity and establishes the 'Sovereign AI' foundation underpinning every subsequent layer in this guide.

# 2. Core Infrastructure Architecture — The OpenShift AI (RHOAI) Stack

An integrated containerized stack is the bedrock of enterprise-grade AI reliability. Orchestrating the local environment with Red Hat OpenShift AI (RHOAI) provides a standardized deployment pipeline that scales from a single workstation to a multi-node cluster, ensuring AI agents run in a production-hardened environment rather than fragmented scripts.

## 2.1 Core Architecture Components

- Red Hat OpenShift AI (RHOAI): Central orchestration layer for containerized AI workloads and data science workbenches.

- Knative (Serverless Compute): Implements scale-to-zero logic for model serving — GPU/NPU resources engage only during active inference, cutting thermal load and power draw.

- Tekton & ArgoCD: GitOps-driven deployment; model weights and infrastructure configuration are managed as code for 100% reproducibility.

## 2.2 Data & Security Layers

- Keycloak: Single Sign-On (SSO) securing internal model gateways and agent interfaces.

- Crunchy Data Postgres Operator: Manages structured metadata and persistent state for agentic workflows.

- Vector Storage (Milvus / Weaviate / pgvector): Dedicated high-performance retrieval for RAG-augmented embeddings.

- MinIO & IBM COS: Local MinIO storage mirrored to IBM Cloud Object Storage — a 'Hybrid-Cloud Durability' pattern that keeps data local for latency/security while retaining off-site durability against hardware failure.

Why It Matters Scale-to-zero compute ensures i3 never pays (in electricity or resource contention) for idle models, while mirrored storage guarantees high availability for model serving across the hybrid-cloud boundary.

## 2.3 Enterprise-Grade Security & Session State Management

Public-facing AI endpoints are protected by a strict three-tier defense system, applied uniformly across the Academy website, the Enterprise Test Engine, front-office assistants, and PMaaS 4.0:

- Token-Based Authentication — all calls to /v1/chat/completions or n8n webhooks require a Bearer token verified against i3's centralized Keycloak SSO server.

- PostgreSQL Session Persistence — chat histories and onboarding responses are saved to Crunchy Postgres, maintaining conversational context across refreshes.

- Lobster Trap Prompt Firewall — a sub-millisecond regex classification engine that blocks prompt injection, structured data leaks, and system-instruction exposure with zero secondary-LLM latency.

## 2.4 Front-Office Service Port Mapping

| Service | Container Port | Public Exposure Path | Functional Role |
| --- | --- | --- | --- |
| React Web UI | 8080 | https://academy.i3technologies.com/ | Public landing page & embedded chat bubble |
| FastAPI Router | 8055 | /api/v1/agent | Agent orchestration, model routing, security verification |
| n8n Automation | 5678 | /api/v1/workflow | Visual webhook pipelines, lead-sync, email drafts |
| PostgreSQL DB | 5432 | No Public Exposure | Crunchy Postgres Operator — session persistence |
| Ollama Server | 11434 | No Public Exposure | Local model inference (Gemma, Granite, Qwen) |

# 3. Tiered Model Catalog & Unified API Gateway

A 'Principal Architect' approach to model selection prioritizes economic efficiency and task-specific reasoning. i3 routes trivial tasks to low-cost local models and escalates complex logic to flagship architectures, all managed through a unified gateway so swapping models never requires application-code refactoring.

## 3.1 Model Selection & Tiering Map

| Model | Primary Function | Source-Derived Logic |
| --- | --- | --- |
| IBM Granite 4.0 Nano | Edge / SSM Tasks | Tier 3: Speculative decoding & simple classification |
| Llama 3 8B / Gemma 2 | Standard RAG | Tier 2: General purpose, 128K context |
| Mistral NeMo 12B | Precision RAG | Tier 2: Optimized for long-context retrieval accuracy |
| DeepSeek-Coder-V2 | Agentic Coding | Specialty: 16B MoE logic for technical reasoning |
| Qwen 2.5-72B | Flagship Research | Tier 1: Deep research & data analysis |
| DeepSeek-V3 | Decision Logic | Tier 1: Optimized for final action/trade decision logic |

## 3.2 Unified Management & Observability

- LiteLLM API Gateway: Unified OpenAI-compatible endpoint — swap models (e.g. Qwen for Llama 3 70B) per agent tool without touching application code.

- Langfuse: Full observability with detailed tracing of multi-step agentic chains and precise token cost tracking across all tiers.

- Local Routing (DistilBERT 66M): Edge intent classification identifies and handles trivial greetings/basic queries locally, bypassing expensive flagship calls.

# 4. AI-Driven Content Authoring & Video Production Pipeline

i3's Content Factory ingests the Academy's textbook inventory — including Shipping AI to Production, The Prompt Engineering Playbook, The Agentic Enterprise, and Mastering DeepSeek in 7 Days — and converts it into curriculum materials, slides, scripts, and video classes through an orchestrated, multi-modal pipeline. All extraction, transcription, and conversational processing runs in-cluster to protect proprietary literature from third-party model training.

## 4.1 Objective 1 — Agentic Content Authoring (LLM Wiki)

Flat document storage is treated as a legacy bottleneck. The LLM Wiki pattern serves as i3's 'Corporate Second Brain' — a structured, cross-linked Markdown repository designed for machine-readability.

| Directory | Purpose |
| --- | --- |
| raw/ | Unstructured data ingest (transcripts, PDFs) |
| wiki/ | Source of Truth — structured, cross-linked Markdown pages |
| instructions/ | .json / .md schemas defining the 'Kiro' requirements for page generation |

An Automated Agentic Linter uses the Kiro postToolUse hook: every Wiki write triggers a validation suite that (1) checks for contradictions against existing pages using a reasoning model, (2) validates Markdown integrity (orphan pages, broken internal links), and (3) triggers Pytest verification to eliminate agent drift. Obsidian is the human-in-the-loop front end for visual auditing of the knowledge graph.

## 4.2 Audio-to-Text & Multi-Lingual Auto-Dubbing

Live class and workshop recordings are transcribed, translated, and dubbed via Assembly AI (Universal 2) and the ElevenLabs API.

- Domain-Specific Vocabulary Formatting — custom dictionary entries protect terms like LangGraph, LlamaIndex, vLLM, and ROCm from spelling degradation.

- Speaker Diarization — Universal 2 splits multi-speaker streams into a structured System/User/Assistant conversation format.

- Stanley Parable Narrative Integration — CLI logs from code-review sessions are passed to Claude to generate witty narration scripts, synthesized live via ElevenLabs voice-cloning nodes.

## 4.3 AI Video Generation & Motion Assets

- Multimodal Generative Video — Rhymes AI Allegro or Stability AI Stable Video convert textbook sections into short animated conceptual diagrams.

- Stable Diffusion Character Modeling — consistent-seed character generation (e.g. Ada Lovelace, Alan Turing) mapped to ChromaDB embeddings for visual coherence across chapters.

## 4.4 Automated Timeline Assembly (DaVinci Resolve 20 + FFmpeg)

- FFmpeg — burns Whisper-generated SRT subtitles natively; handles zero-copy joining, transcoding, and multi-track dubbed audio.

- DaVinci Resolve Python API — auto-constructs editing timelines, imports synthesized assets, makes frame-accurate cuts at Speechmatics-detected silences, and inserts branded intro/outro graphics.

## 4.5 Content Component Summary

| Component | Technologies | Functional Role |
| --- | --- | --- |
| Transcription & OCR | Assembly AI (Universal 2) / Whisper API | Domain-specific, high-accuracy transcription & diarization |
| Voice Synthesis | ElevenLabs API / Voice Cloning | Dubbing, multi-lingual narration, Stanley Parable narrators |
| Asset Generation | Stable Diffusion / Allegro / Stable Video | High-res diagrams, characters, animated conceptual loops |
| Video Assembly | FFmpeg / DaVinci Resolve 20 Python API | Automated cuts, timeline stitching, subtitle burn-in, export |

# 5. Objective 2 — Enterprise Agent Factory & Omnichannel Front-Office

The Enterprise Agent Factory turns technical capability into business value, using the LLM Wiki as its knowledge base to power the logic behind the Enterprise Test Engine and three specialized front-office assistants: Marketing, Admissions, and CRM/ERP integration.

## 5.1 Private RAG & Orchestration Pipeline

- n8n: Orchestration engine for multi-step workflows.

- IBM Docling: Layout-aware RAG parsing of complex PDFs (tables, headers) into structured formats.

- Speechmatics: Real-time multimodal translation for live voice/video inputs.

- Multimodal & MCP: An Nginx server hosts images/diagrams; full asset URLs are injected into vector-store metadata so retrieved snippets carry a valid image URL. All agent-to-tool connections standardize on the Model Context Protocol (MCP), letting CrewAI, LangGraph, and AutoGen share context.

## 5.2 Marketing Assistant — Copywriting, SEO & Ad Generation

- SEO-Optimized Content Generator — a Streamlit app powered by xAI's Grok API crawls trends and drafts blogs, curriculum briefs, and SEO meta-descriptions.

- Automated Social Media Ad Creator — LLaVA + Fuyu-8B multimodal pipeline converts a workstation/code-snippet image into engaging Instagram/Facebook ad copy for technical audiences.

## 5.3 Admissions Assistant — Onboarding & Study Planner

- Interactive Onboarding Wizard — React 4-step wizard: Contact Ingestion → Tech Experience Profiling → Professional Goals → Role-Based Recommendations.

- Supabase Storage & Lead Scoring — answers stored in Supabase; a local 66M-parameter DistilBERT classifier ranks lead priority and routes high-value prospects to human staff.

- Adaptive Study-Plan Generator — a LiteLLM-routed local model builds a personalized 12-week study plan, registered in the Enterprise Test Engine to track weekly milestones.

## 5.4 CRM & ERP Integration Gateway (Odoo 19, SAP, Salesforce)

- Odoo 19 & SAP S/4HANA Connector — FastMCP Python servers expose secure CRM/ERP functions (inventory queries, billable account registration, automated invoicing).

- Salesforce Playbook Mapping — agents update client records and log pipeline milestones from chat logs.

- Zapier MCP Server — 8,000+ integrations via secure OAuth; agents draft Gmail responses and schedule Calendar/Outlook invites, with human-in-the-loop sign-off enforced at the gateway before any transaction executes.

## 5.5 Website Integration & Public Web UI

- Python FastAPI Backend (Port 8055) — Uvicorn service fronting the public React chat widget; orchestrates internal vector-store tool calls.

- n8n Workflow Automation (Port 5678) — converts website submissions into structured pipelines editable by non-engineering staff.

- Nginx Static File Server (Port 8080) — hosts extracted diagrams/assets; URLs are injected into vector payloads so vision LLMs render aids inline.

- Embedded React Chat Widget — root-redirect chat.html; SSE streaming delivers sub-second, token-by-token responses; async loops handle long tasks (e.g. study-plan generation, PDF syllabus extraction via Docling) with background polling and a clean loading state.

# 6. Enterprise Test Engine — Architecture Review & Innovation Roadmap

Target certification: IBM watsonx Orchestrate AI Engineer v1 — Associate (C1000-207), extensible to Anthropic Claude and multi-vendor AI Engineer tracks. The Test Engine is the daily assessment backbone of the i3 Academy bootcamp and a high-fidelity certification preparation platform, built on Next.js, OpenShift, and self-hosted PostgreSQL.

## 6.1 Current Strengths

- Realistic exam simulation — 60 questions, 90-minute timer, mark-for-review navigator, auto-submit.

- Domain-level analytics aligned to official exam weights (Agent Integration & Development = 38%).

- Weakness-driven adaptive exam generation.

- OpenShift-native deployment with serverless autoscaling and partner entitlement cost control.

- Clean separation of concerns (API routes, client components, Supabase client) and lean standalone Next.js container output.

## 6.2 Gap Analysis

| Area | Current State | Impact |
| --- | --- | --- |
| Identity & Progress | Anonymous / hard-coded user_id | No longitudinal tracking or multi-attempt history |
| Question Lifecycle | Seed API only; no admin UI or versioning | Curriculum updates require developer intervention |
| Instructor Visibility | No cohort dashboards or item analysis | Trainers can't diagnose common misconceptions at scale |
| Practice Modes | Full exam + weakness exam only | Missing spaced repetition, topic drills, review-after-failure |
| Security / Integrity | No anti-cheating, rate limits, or shuffling | Risk of answer sharing, low exam fidelity |
| Extensibility | Hard-coded to C1000-207 | Cannot easily support additional IBM/Red Hat/Anthropic tracks |
| Accessibility / Mobile | Desktop-first Tailwind UI | Sub-optimal for tablets or assistive tech |

## 6.3 Prioritized Improvements

### A. Learner Identity, Progress & History — High Priority

Replace the anonymous model with Supabase Auth or OpenShift-hosted Keycloak. Persist every attempt, domain score, and time-on-task; surface a personal dashboard with score trajectory, a mastery heat-map, and recommended next actions.

### B. Instructor / Cohort Admin Console — High Priority

Add role-based access (Learner / Instructor / Admin). Instructors need cohort enrollment lists, aggregate domain performance, item-difficulty statistics (facility index & discrimination), time-distribution histograms, question flagging, and CSV/XLS export.

### C. Question Bank Management & Versioning — High Priority

A secure admin UI (or Retool/Appsmith in-cluster) for CRUD, bulk JSON/CSV import, soft-delete, difficulty calibration, and domain/sub-topic/Bloom-level tagging. Version questions so historical attempts remain valid after curriculum updates.

### D. Expanded Practice Modes — Medium-High

- Topic / domain drills (10–20 questions, untimed or soft timer).

- Spaced-repetition queue driven by forgetting-curve heuristics.

- Review mode — full answer key + explanation after any exam, with re-attempt of incorrect items only.

- Custom quiz builder for learners or instructors.

### E. Exam Integrity & Realism — Medium

- Per-attempt option shuffling with a fixed correct_answer key.

- Question-pool sampling constrained by domain weights and difficulty mix.

- Basic proctoring signals — fullscreen request, visibilitychange detection, copy/paste blocking.

- Rate limiting on start-exam and submit endpoints with anomaly logging.

## 6.4 Technical & Architectural Improvements

- Database Maturity: Harden Crunchy Postgres with pgBackRest backups to IBM COS, point-in-time recovery, PgBouncer pooling, and read replicas; migrate remaining Supabase-specific calls to a thin repository layer.

- Caching & Observability: Redis/Valkey for question-set caching and live session state; Next.js Server Components + edge caching; OpenTelemetry + Prometheus + Grafana; structured attempt-event logging.

- CI/CD Hardening: Extend Tekton + ArgoCD with Playwright smoke tests on the exam flow, DB migration pipeline tasks, canary/blue-green promotion, and dev → staging → prod namespace promotion.

## 6.5 UX, Accessibility & Mobile

- Full WCAG 2.2 AA audit with keyboard-only navigation of the question navigator.

- Progressive Web App manifest for offline install and cached question packs.

- Responsive layout for 10–13" classroom tablets.

- Dark mode / high-contrast theme, and confirmation modals before submit or exit.

## 6.6 High-Value Innovations

### 6.6.1 AI-Augmented Learning Loop (watsonx / Claude)

After an exam, watsonx or Claude generates personalized study plans, alternative explanations for missed questions, and synthetic similar questions, grounded by a lightweight RAG layer over the official curriculum PDFs — a 'study with the technology you are certifying on' narrative.

### 6.6.2 Adaptive Testing Engine (Beyond Simple Weakness)

Evolve the domain-filter approach into a lightweight Computerized Adaptive Testing model using Item Response Theory or Bayesian knowledge tracing, selecting questions in real time to maximize information about learner ability while reducing total questions needed.

### 6.6.3 Multi-Certification & Multi-Vendor Catalog

Abstract the exam definition into a configuration object (domains, weights, pass score, duration, question pool) so the same engine hosts IBM watsonx Orchestrate, other IBM certs, Red Hat OpenShift Admin, and Anthropic Claude Engineer tracks via content/config only.

### 6.6.4 Learning Analytics & Curriculum Feedback Loop

A 'Curriculum Health' dashboard aggregates anonymized attempt data — lowest-scoring topics, poor-discrimination questions, and the correlation between practice volume and final mock scores — feeding back to instructional design each cohort.

### 6.6.5 Lightweight Gamification (Opt-in)

- Domain mastery badges and streak counters.

- Optional cohort leaderboard (anonymized or display-name only).

- 'Challenge a peer' mini-exams.

- All features disable-able for pure certification-mode runs.

### 6.6.6 Secure Offline / Air-Gapped Mode

An encrypted offline question pack loadable into a local PWA or containerized offline server, syncing results when connectivity returns — for restricted classroom networks or enterprise customers.

## 6.7 Best Use Cases

| Phase | Use Case | Description |
| --- | --- | --- |
| Bootcamp (Formative) | Daily/Weekly Topic Quizzes | 10–15 questions after each module; immediate feedback |
| Bootcamp (Formative) | Mid-Bootcamp Diagnostic | Full/half mock; identifies at-risk trainees early |
| Bootcamp (Formative) | Weakness Clinics | Instructor-triggered remediation for small groups |
| Certification (Summative) | Progressive Mocks | Diagnostic → targeted practice → dress-rehearsal mocks |
| Certification (Summative) | Domain-Mastery Gates | ≥70% per domain required before unlocking the final exam |
| Operations | Cohort Dashboard | Real-time completion %, average score, common wrong answers |
| Commercial | White-Label / RaaS | 'Certification Readiness as a Service' for partners and LTI/xAPI LMS integration |

## 6.8 Implementation Roadmap

| Wave | Timeline | Focus | Key Deliverables |
| --- | --- | --- | --- |
| Wave 1 — Foundation | 0–6 weeks | Identity + Admin + Integrity | Auth & profiles, basic instructor dashboard, question admin UI, option shuffling, attempt history |
| Wave 2 — Learning Loop | 6–14 weeks | Practice modes + Analytics | Topic drills, review mode, spaced repetition, cohort analytics, item analysis, PWA offline packs |
| Wave 3 — Differentiation | 14–24 weeks | AI + Adaptive + Multi-exam | AI study plans, lightweight CAT, multi-cert config model, curriculum health dashboard, gamification |

## 6.9 Immediate Technical Quick Wins

- Fix random ordering — Supabase/PostgREST does not support order('random()') like raw SQL; use a DB function or shuffle client/server-side.

- Persist marked questions/answers in Redis (not localStorage) so a refresh doesn't lose an in-progress exam.

- Add a confirmation dialog and 'Review unanswered / marked' step before final submit.

- Store weak domains in the user_weaknesses table instead of localStorage so they survive devices.

- Normalize quiz_attempts column names to snake_case consistently with the SQL schema.

- Add rate limiting and CORS hardening on seed and quiz API routes.

- Move Chart.js instantiation into a useEffect cleanup pattern to avoid memory leaks on re-render.

- Introduce a feature flag so exam-integrity features (shuffle, fullscreen) can be toggled per cohort.

# 7. Enterprise Test Engine — Technical Implementation

End-to-end build guide for the AI Engineer (IBM watsonx Orchestrate & Anthropic Claude) certification prep application, deployed as a Next.js full-stack app on Red Hat OpenShift running on IBM Cloud VPC.

Cloud Credit Maximization & Open-Source Enhancements OpenShift Entitlement — the Red Hat Partner Subscription 'Cloud Pak OCP entitlement' zeroes out worker-node licensing costs. Serverless Autoscaling (Knative) — pods scale to zero during off-hours to drastically reduce compute credit burn. Self-Hosted PostgreSQL via Operator — Crunchy Data Postgres Operator hosts the database in-cluster instead of a paid managed Supabase instance. GitOps CI/CD (ArgoCD & Tekton) — OpenShift Pipelines automate deployment from GitHub without external paid CI/CD runners.

## 7.1 Phase 1 — Project Setup & Bootstrapping

Initialize the Next.js application with Tailwind CSS and TypeScript, including @supabase/supabase-js for the data layer and chart.js for the analytics dashboard:

mkdir i3-exam-prep && cd i3-exam-prep npx create-next-app@latest . --typescript --tailwind --eslint npm install @supabase/supabase-js chart.js react-chartjs-2 npm install -D @types/node npx shadcn-ui@latest init

Environment configuration (.env.local, mapped to OpenShift Secrets in production):

NEXT_PUBLIC_SUPABASE_URL=your_project_url NEXT_PUBLIC_SUPABASE_ANON_KEY=your_anon_key SUPABASE_SERVICE_ROLE_KEY=your_service_role_key NEXT_PUBLIC_APP_URL=http://localhost:3000 NODE_ENV=development

## 7.2 Phase 2 — Database Schema Architecture

CREATE EXTENSION IF NOT EXISTS "uuid-ossp"; CREATE TABLE questions ( id BIGINT PRIMARY KEY, domain TEXT NOT NULL, question TEXT NOT NULL, options JSONB NOT NULL, correct_answer CHAR(1) NOT NULL, difficulty INTEGER DEFAULT 1, explanation TEXT, created_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP ); CREATE TABLE quiz_attempts ( id UUID DEFAULT uuid_generate_v4() PRIMARY KEY, user_id UUID, domain TEXT, total_questions INTEGER NOT NULL, correct_answers INTEGER NOT NULL, score DECIMAL(5,2) NOT NULL, answers JSONB, time_taken INTEGER, created_at TIMESTAMP WITH TIME ZONE DEFAULT CURRENT_TIMESTAMP ); CREATE INDEX idx_questions_domain ON questions(domain); CREATE INDEX idx_quiz_attempts_user_id ON quiz_attempts(user_id);

## 7.3 Phase 3 — Application Development

Database client initialization (src/lib/supabase.ts):

import { createClient } from '@supabase/supabase-js' export const supabase = createClient( process.env.NEXT_PUBLIC_SUPABASE_URL!, process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY! ) export const supabaseAdmin = createClient( process.env.NEXT_PUBLIC_SUPABASE_URL!, process.env.SUPABASE_SERVICE_ROLE_KEY! )

API route for randomized question sets (src/app/api/questions/route.ts):

import { NextRequest, NextResponse } from 'next/server' import { supabase } from '@/lib/supabase' export async function GET(request: NextRequest) { const { searchParams } = request.nextUrl const domain = searchParams.get('domain') const limit = parseInt(searchParams.get('limit') ¦¦ '60') const random = searchParams.get('random') === 'true' let query = supabase.from('questions').select('*') if (domain) query = query.eq('domain', domain) if (random) query = query.order('random()') if (limit) query = query.limit(limit) const { data, error } = await query if (error) return NextResponse.json({ error }, { status: 500 }) return NextResponse.json({ success: true, data }) }

Note: PostgREST does not support order('random()') identically to raw SQL — replace with a database function or server-side shuffle (see §6.9).

### Core UI Components

- ExamTimer.tsx: Counts down from 90 minutes and auto-submits when time expires.

- QuestionNavigator.tsx: Grid layout for jumping between questions, highlighting marked/unvisited items.

- Results Dashboard: Chart.js breakdown of performance across domains (Agent Integration, Platform Architecture, etc.).

## 7.4 Phase 4 — Containerization

Multi-stage Dockerfile leveraging Next.js standalone output to minimize final image size:

# Build stage FROM node:18-alpine AS builder WORKDIR /app COPY package*.json ./ RUN npm ci COPY . . RUN npm run build # Production stage FROM node:18-alpine AS runner WORKDIR /app ENV NODE_ENV=production COPY --from=builder /app/.next/standalone ./ COPY --from=builder /app/.next/static ./.next/static COPY --from=builder /app/public ./public EXPOSE 3000 CMD ["node", "server.js"]

Update next.config with "output": "standalone".

## 7.5 Phase 5 — Deployment to Red Hat OpenShift

Cluster provisioning: enable 'Apply Cloud Pak OCP entitlement to this worker pool' in the IBM Cloud console; a b3c.4x16.300gb worker pool balances Node.js workloads well.

| # Log into the cluster oc login --token=YOUR_TOKEN --server=YOUR_CLUSTER_URL # Create the dedicated namespace oc new-project i3-exam-prep # Inject Supabase parameters via native Kubernetes Secrets oc create secret generic app-secrets \ --from-literal=NEXT_PUBLIC_SUPABASE_URL='' \ --from-literal=NEXT_PUBLIC_SUPABASE_ANON_KEY='' \ --from-literal=SUPABASE_SERVICE_ROLE_KEY='' # Build & deploy via Source-to-Image oc new-app https://github.com/i3-technologies/exam-prep-app \ --name=exam-frontend --env-from=secret/app-secrets # Expose via an Edge-terminated TLS Route oc create route edge --service=exam-frontend |  |
| --- | --- |
| Day-2 Operations: OpenShift Pipelines (Tekton) Install the OpenShift Pipelines Operator and create a Pipeline that automatically triggers a container build and pod rollout whenever a curriculum update is pushed to main — fully automating updates for future cohorts without manual intervention. Full Tekton architecture is covered in Section 8. |  |

# 8. CI/CD Deep Dive — OpenShift Pipelines (Tekton)

Tekton treats CI/CD as native Kubernetes Custom Resource Definitions (CRDs) — pipeline configurations live alongside application state in OpenShift, which is ideal both for production hardening and for teaching modern, automated deployment workflows in the bootcamp.

## 8.1 Tekton Component Hierarchy

| Resource Type | Description |
| --- | --- |
| Task | A reusable, isolated unit of work containing sequential steps (e.g. git-clone, buildah-push) |
| Pipeline | A collection of Tasks arranged as a Directed Acyclic Graph (DAG) |
| TaskRun | The instantiation and runtime execution of a single Task |
| PipelineRun | The instantiation of a Pipeline, binding Parameters and Workspaces to trigger execution |

## 8.2 Parameters & Workspaces

Parameters inject runtime attributes (strings for URLs/branch names, arrays for build target lists, objects for grouped configuration such as CPU/memory limits) to keep pipelines reusable across cohorts and environments.

Workspaces let Tasks share storage: PersistentVolumeClaims (share state between tasks, e.g. clone → build), ConfigMaps & Secrets (mount configuration/credentials), and EmptyDir (fast ephemeral cache).

## 8.3 Pipeline Definition — Clone, Build, Deploy

apiVersion: tekton.dev/v1 kind: Pipeline metadata: name: nextjs-build-and-deploy namespace: i3-exam-prep spec: params: - name: git-url type: string - name: image-reference type: string workspaces: - name: shared-workspace # PVC for source code sharing - name: app-secrets # Secret containing Supabase keys tasks: - name: fetch-repository taskRef: { name: git-clone } workspaces: [{ name: output, workspace: shared-workspace }] params: [{ name: url, value: $(params.git-url) }] - name: build-container taskRef: { name: buildah } runAfter: [fetch-repository] workspaces: [{ name: source, workspace: shared-workspace }] params: [{ name: IMAGE, value: $(params.image-reference) }] - name: deploy-to-openshift taskRef: { name: openshift-client } runAfter: [build-container] workspaces: [{ name: manifest-dir, workspace: shared-workspace }] params: - name: SCRIPT value: ¦ oc rollout latest dc/exam-frontend

## 8.4 PipelineRun — The Execution Trigger

The Pipeline is a static template; the PipelineRun provides concrete runtime values. generateName appends a unique timestamp suffix so every execution is recorded independently.

apiVersion: tekton.dev/v1 kind: PipelineRun metadata: generateName: nextjs-deploy-run- namespace: i3-exam-prep spec: pipelineRef: { name: nextjs-build-and-deploy } params: - name: git-url value: 'https://github.com/i3-technologies/exam-prep-app' - name: image-reference value: 'image-registry.openshift-image-registry.svc:5000/i3-exam-prep/exam-frontend:latest' workspaces: - name: shared-workspace volumeClaimTemplate: spec: accessModes: [ReadWriteOnce] resources: { requests: { storage: 1Gi } } - name: app-secrets secret: { secretName: app-secrets }

Once applied, Tekton spins up the necessary pods to sequentially execute the build-and-deployment pipeline.

# 9. 12-Week Agentic AI Bootcamp — Curriculum & Practical Labs

This bootcamp bridges deep mathematical theory with real-world enterprise deployment, using the 12 Red Hat Developer seats to provision personal student sandboxes on local OpenShift/RHEL clusters. Trainees progress from bare-metal logit manipulation to fine-tuned, quantized model deployment via a 'build-to-learn' philosophy.

## 9.1 Core Technology Sockets

Five specialized enterprise AI toolkits anchor the practicals: AgentOps (session replay, cost logging, telemetry), Cognee (cognitive knowledge graphs on hybrid vector-graph databases), Toolhouse (hot-swappable tool bindings), Vectara (zero-config RAG retrieval), and Unstructured.io (document preprocessing). Five hackathon paradigms are also taught: spec-driven agent development (AWS Kiro pattern), zero-token DistilBERT classification routers, Speechmatics speech analytics, Bright Data SERP-API parsing, and Circle x402 Web3 micropayments.

| Framework | Bootcamp Weeks | Integration & Target Application |
| --- | --- | --- |
| AgentOps | 9 & 11 | Structured metrics, token costing, run tracing inside multi-agent loops |
| Cognee | 6 & 7 | Maps interconnected corporate documents to hybrid vector-graph directories |
| Toolhouse | 8 & 9 | Standardized client-side tool schemas for lead profiling & CRM integration |
| Unstructured.io | 6 & 7 | Shards, cleans, structures raw PDF/HTML/docx text into clean JSON |
| Circle x402 | 10 | Gasless USDC transactions — agents pay per service call |
| DistilBERT (66M) | 8 & 9 | Edge intent classification, routing simple queries with 0% token waste |

## 9.2 Weekly Syllabus Overview

### Week 1: LLM Foundations & Sampling Intuition

- Focus: Auto-regressive generation, logits, softmax; Temperature/Top-K/Top-P sampling.

- Tools: Ollama, LM Studio, Python

- Target Model / Hardware Profile: Gemma 2 (2B/9B)

- Deliverable: sampling_intuition.py + probability-variance plot

### Week 2: Reverse Engineering GPT-2 & Perceptrons

- Focus: Perceptron equation y=w·x+b; ReLU/GELU/SwiGLU; GPT-2 layer structure.

- Tools: PyTorch, einops, HF Hub

- Target Model / Hardware Profile: GPT-2 small (124M)

- Deliverable: gpt2_ablation.ipynb with perplexity metrics

### Week 3: Training Deep Neural Networks & Loss Landscapes

- Focus: RMSE vs Cross-Entropy; backpropagation; LR/batch-size/weight-decay tuning.

- Tools: PyTorch, TensorBoard, Colab

- Target Model / Hardware Profile: Custom 10M-param MLP

- Deliverable: train.py exporting checkpoints + convergence analysis

### Week 4: Tokenizers, Embeddings & RoPE

- Focus: BPE tokenization; embedding spaces; sinusoidal vs Rotary Position Embeddings.

- Tools: HF Tokenizers, Tiktoken, SciKit-Learn

- Target Model / Hardware Profile: Granite 3.0 / Llama 3 tokenizer

- Deliverable: tokenizer.json + similarity validation notebook

### Week 5: Self-Attention Mechanics & Assembly

- Focus: Q/K/V projections; MHA, GQA, MQA, MLA; residuals + RMSNorm.

- Tools: Bare-metal PyTorch, einops, vLLM

- Target Model / Hardware Profile: nanoGPT-style (~80K params)

- Deliverable: transformer_block.py passing shape unit tests

### Week 6: Pre-Training & the LLM Wiki

- Focus: Data cleansing, dedup, chunk sharding; three-tier Wiki (raw/wiki/instructions).

- Tools: Unstructured.io, Obsidian, MD linters

- Target Model / Hardware Profile: Mistral NeMo (12B)

- Deliverable: Linter-validated Obsidian Wiki vault

### Week 7: Multimodal Private RAG & Layout-Preserving OCR

- Focus: OCR & multi-column table parsing; asset hosting & visual-URL injection.

- Tools: IBM Docling Serve, pgvector/Milvus, Nginx

- Target Model / Hardware Profile: GLM-4-9B, Llama 3.2 Vision (11B)

- Deliverable: rag_pipeline.py with hosted image markdown

### Week 8: Omnichannel Marketing, Admissions & CRM/ERP Sockets

- Focus: Tool-calling loops, JSON Schema, MCP for ERP/CRM/email/calendar.

- Tools: FastAPI, Odoo 19/Salesforce, Slack MCP

- Target Model / Hardware Profile: Granite 4.0 Nano (2B)

- Deliverable: main.py Admissions agent + integration test log

### Week 9: Multi-Agent Coordination & Low-Cost Routers

- Focus: Hierarchical delegation, sequential pipelines, state-machine graphs.

- Tools: CrewAI, LangGraph, Langfuse, LiteLLM

- Target Model / Hardware Profile: DeepSeek-Coder-V2 (16B Lite), Llama 3 (8B)

- Deliverable: langgraph_routing.py + Langfuse cost export

### Week 10: FinTech, Web3 & Pay-Per-Call Agents

- Focus: ERC-8004 identities; Circle x402 gasless micropayments.

- Tools: Featherless AI, Kraken CLI, ethers.js

- Target Model / Hardware Profile: Llama 3 (70B), DeepSeek-Coder-V2

- Deliverable: finance_agent.py + testnet transaction receipts

### Week 11: Cybersecurity Defense & Self-Healing Codebases

- Focus: Kiro spec-driven test loops; Lobster Trap firewall.

- Tools: Claude Agent SDK, Lobster Trap, pytest, Metasploit

- Target Model / Hardware Profile: DeepSeek-Coder-V2, Qwen 2.5 Coder

- Deliverable: self_heal.py + firewall pen-test logs

### Week 12: QLoRA Fine-Tuning & Capstone Showcase

- Focus: ShareGPT dataset curation; LoRA/QLoRA PEFT; GGUF quantization.

- Tools: Unsloth, Llama.cpp, HF CLI, Open WebUI

- Target Model / Hardware Profile: Llama 3 (8B) / TinyLlama

- Deliverable: Capstone: tuned GGUF model in Open WebUI

## 9.3 Enterprise Domain Alignment (Stakeholder View)

| Weeks | Enterprise Domain | Target Industry Application & ROI |
| --- | --- | --- |
| W1–W3 | Education / Content | Offline instructional bots, automated transcription, concept-checking linters |
| W4–W6 | Publishing / Legal | LLM Wiki framework synthesizing multi-source documents without hallucination risk |
| W7 | Manufacturing / Operations | Automated extraction of complex manuals; structural tables & diagrams |
| W8 | Front-Office Sales / HR | Salesforce/SAP/Odoo/Slack integration via secure local MCP routers |
| W9 | Customer Service / Fin | Local 66M-classifier routing cutting API token costs |
| W10 | Capital Markets / Web3 | Secure AI-to-AI transactions via Circle x402, pay-per-inference nodes |
| W11 | DevSecOps / Industrial | Self-healing daemons auto-patching errors via continuous pytest loops |
| W12 | Proprietary Solutions | Fine-tuned, quantized offline GGUF adapters on private data via Unsloth |

## 9.4 Deployment Hardware Profiles

| Setup Type | Hardware Specification | Unified Memory / VRAM Advantage |
| --- | --- | --- |
| Trainee / Edge | AMD Strix Halo (Ryzen AI 395) | 128GB Unified Memory (up to 108GB VRAM allocation) |
| Workstation | Dual NVIDIA RTX 3090/4090/6000 Ada | High-speed CUDA-optimized vLLM stack |

The AMD Strix Halo's 108GB VRAM allocation is i3's 'Sovereign AI' differentiator — running flagship 70B+ models locally on a single chip, a capability previously reserved for expensive server-grade clusters.

## 9.5 4-Phase Deployment Roadmap

- Weeks 0–4 — Foundation: Hardware procurement and OpenShift cluster bootstrapping.

- Weeks 4–8 — Model Catalog: LiteLLM Gateway implementation and local inference tiers.

- Weeks 8–16 — Vertical Content Build: LLM Wiki and Agent Factory deployment.

- Weeks 16–24 — Scale & Showcase: Enterprise Test Engine rollout across three waves — Wave 1 (10–20 internal R&D agents), Wave 2 (50–100 agents for legal/technical documentation), Wave 3 (full cross-departmental agentic fleet).

# 10. Instructor Blueprint — Sandbox Standardization & Grading

This blueprint establishes the minimum technical baseline for grading student check-ins and managing local hardware sandboxes, ensuring execution isolation, rigorous evaluation of mathematical theory, and standardized progress gates.

## 10.1 Trainee Sandbox Standardization

Each student operates in a dedicated, isolated Kubernetes namespace within the 500-node OpenShift cluster, provisioned via personal Red Hat Developer subscriptions (12 active seats). Instructors enforce strict resource quotas per namespace:

$ oc create namespace student-sandbox-01 $ oc create -f - <<EOF apiVersion: v1 kind: ResourceQuota metadata: name: gpu-quota namespace: student-sandbox-01 spec: hard: limits.nvidia.com/gpu: "1" requests.cpu: "4" limits.memory: 32Gi EOF

Hardware verification on AMD Strix Halo / dual-GPU nodes: run systool -v -m amdgpu | grep gttsize to confirm the correct GTT (Graphics Translation Table) unified-memory allocation (up to 108GB).

## 10.2 Weekly Mathematical Check-Ins (Whiteboard Prompts)

Instructors run active whiteboard check-ins at the start of each lab session so students demonstrate mathematical comprehension before writing code.

| Week | Topic | Core Whiteboard Problem |
| --- | --- | --- |
| W1 | Sampling Logits | Temperature transform of logits [-1.0, 2.0, 0.5] at T=0.5 and T=1.5 via Softmax |
| W2 | Perceptron Non-Linearity | Sketch y=w·x+b for ReLU vs SwiGLU; explain SwiGLU's gated linear units |
| W3 | Cross-Entropy Loss | Loss for predicted probabilities [0.1, 0.8, 0.1] with true label index 1 |
| W4 | Positional Embeddings | Formulate RoPE rotation matrix; derive relative-distance preservation |
| W5 | Attention Matrices | Compute scaled dot-product attention QKᵀ/√dₖ for given query/key vectors |
| W6 | Context Compression | KV-cache scaling and linear memory overhead over 128K context |
| W9 | Zero-Token Classifiers | Precision–recall boundary of a 66M-parameter DistilBERT classifier |
| W11 | Self-Healing Spec | State-transition diagram for self-correcting agents under recursive pytest |

## 10.3 Repository Grading Rubric

Grading is binary — code either compiles and passes the automated test harness, or it fails — verified against local Gitea/GitLab submissions.

| Week |  | Deliverable | Automated Validation |
| --- | --- | --- | --- |
| W1 |  | Logit Sampling CLI | T=0.01 must produce 100% deterministic output over 10 consecutive runs |
| W2 |  | PyTorch Perceptron | Unit test on backprop gradients; checks for exploding/vanishing grads |
| W3 |  | Neural Net Training | Validation loss below threshold within 5 epochs; audited TensorBoard exports |
| W5 |  | Attention Layer | Assertions verifying Q/K/V dimensions map correctly to MHA/MLA output |
| W7 |  | Docling RAG Pipe | Nested PDF table extraction matches source coordinates exactly |
| W8 |  | FastAPI / MCP Socket | REST queries verified to register intake schedules via Calendar API |
| W11 |  | Kiro Self-Healer | Injected SyntaxError + failing test: agent must run pytest, fix, and log success |
| W12 |  | Unsloth QLoRA | Adapters verified to export to GGUF, register to Ollama, and run on Strix Halo VRAM |
| Sandbox Warning All exercises must run within the isolated trainee namespace. Executions on unallocated cores or cloud clusters outside specified promotional quotas trigger automatic pod termination and loss of grading credit. |  |  |  |

# 11. Open-Source Model Hardware & Deployment Guide

VRAM, quantization, and hardware sizing for open-source LLMs and SLMs targeted at IBM Cloud VPCs, Red Hat OpenShift clusters, and local edge/trainee hardware.

## 11.1 Frontier LLMs (70B+ Parameters)

| Model | Precision | VRAM Required | Hardware Example |
| --- | --- | --- | --- |
| Meta Llama 3 (70B) | FP16 (Unquantized) | ~140 GB | 2x NVIDIA A100 (80GB) or 2x H100 |
| Meta Llama 3 (70B) | 8-bit Quantized | ~75 GB | 1x A100 (80GB) or 4x RTX 4090/3090 |
| Meta Llama 3 (70B) | 4-bit Quantized | ~40 GB | 2x RTX 4090 or 1x RTX 6000 Ada (48GB) |
| Mixtral 8x22B (MoE) | FP16 | ~280 GB | 4x NVIDIA A100 (80GB) |
| Mixtral 8x22B (MoE) | 8-bit | ~140 GB | 2x A100 (80GB) |
| Mixtral 8x22B (MoE) | 4-bit | ~80 GB | 1x A100 (80GB) or 4x RTX 4090 |
| Qwen 2 (72B) | FP16 / 8-bit / 4-bit | Same as Llama 3 70B | See Llama 3 70B hardware specs |

Production note: for 70B+ deployments, vLLM or TensorRT-LLM on Red Hat OpenShift nodes is recommended for continuous batching and multi-tenant GPU utilization.

## 11.2 Specialty & Small Language Models (<15B)

| Model | Precision | VRAM Required | Hardware Example |
| --- | --- | --- | --- |
| Llama 3 (8B) | FP16 | ~16 GB | 1x RTX 4080 (16GB) or Mac M2/M3 (16GB+) |
| Llama 3 (8B) | 4-bit | ~6 GB | RTX 3060/4060 or standard laptop GPU |
| Phi-3 Mini (3.8B) | FP16 / 4-bit | 8 GB / ~3 GB | Any modern CPU/GPU or high-end smartphone |
| Phi-3 Small (7B) | FP16 / 4-bit | 14 GB / ~5 GB | Consumer laptops, edge compute devices |
| Gemma 2 (9B) | FP16 | ~18 GB | RTX 3090/4090 or Mac M-series (24GB Unified) |
| Gemma 2 (9B) | 4-bit | ~7 GB | Standard desktop GPU (8GB+) |
| Mistral NeMo (12B) | FP16 / 4-bit | ~24 GB / ~8 GB | RTX 3090 (24GB) / consumer laptop GPU |

## 11.3 IBM Granite, DeepSeek, Zhipu GLM & Moonshot Kimi

### IBM Granite 4.0 Nano Family (350M–~2B)

Hybrid-SSM (blends transformer and Mamba-2 layers) and pure transformer variants, ISO 42001-certified for responsible AI development.

| Model / Precision | Hardware / RAM | Target Use Case |
| --- | --- | --- |
| Granite-4.0-H-350M (Hybrid-SSM) | Modern laptop CPU + 8–16GB RAM | Edge devices, low-latency inference, local browsers |
| Granite-4.0-1B (Transformer, ~2B actual) | GPU w/ 6–8GB VRAM (or CPU/RAM) | Strong tool calling (BFCLv3: 54.8); broad llama.cpp support |
| Granite 3.0 (1B–8B) | GPU w/ 8–24GB VRAM | General-purpose enterprise tasks, guarded conversational interfaces |

### DeepSeek-Coder-V2 (16B Lite & 236B Flagship)

MoE with Multi-head Latent Attention; the 16B Lite variant has 16B total but only 2.4B active parameters at inference, rivaling GPT-4-class coding performance.

| Model & Precision | VRAM Required | Hardware Example |
| --- | --- | --- |
| 16B Lite (FP16) | ~32 GB | 2x RTX 4090/3090 (24GB) or 1x RTX 6000 Ada (48GB) |
| 16B Lite (INT4) | ~10 GB | 1x RTX 4060 Ti (16GB) or standard consumer GPU |
| 236B Flagship (FP8 / INT4) | ~236 GB / ~140 GB | Multi-GPU server (4–8x A100/H100) |

R1 Distill reasoning models (local): 14B needs 8–12GB VRAM; 32B needs 16–24GB VRAM; 70B requires 48GB+ VRAM or heavy unified memory (e.g. Mac Studio).

### Zhipu AI GLM-4-9B

Transformer-based, optimized for batch processing, markdown generation, and multilingual (Chinese/English) tasks; exceptionally low hallucination rates for RAG with native 32K context (YaRN-extendable).

| Precision | VRAM Required | Hardware Example |
| --- | --- | --- |
| FP16 (64K Context) | ~64 GB | 1x NVIDIA A100 (80GB) — excellent for dense PDF RAG |
| INT8 | ~14–18 GB | 1x RTX 3090/4090 (24GB) |
| INT4 | ~8 GB | Consumer desktop GPU (8GB+) |

### Moonshot AI Kimi K2.7 Code (August 2026)

An agentic, coding-focused model improving ~10% on autonomous agent task execution and reducing thinking-token usage ~30% versus K2.6. Scores 62.0 on Kimi Code Bench v2 with strong autonomous execution on MCP Atlas; supports contexts up to 262K tokens for heavy software-engineering pipelines. Hardware requirements mirror similarly sized dense models, scaling aggressively with context window utilization.

## 11.4 Deployment Software Stack

- Local / Edge / Bootcamp: Ollama or LM Studio — both use llama.cpp under the hood for mixed CPU/GPU execution (Apple Silicon, standard PCs).

- Production / Cloud Microservices: vLLM — PagedAttention for high-throughput serving, deployed via Docker on Kubernetes/OpenShift.

- Integration Frameworks: LangChain or LlamaIndex via Node.js/Python, connecting models to SQL databases for Enterprise Data RAG.

## 11.5 Model Acquisition & Installation

Models are distributed primarily via the Hugging Face Hub.

pip install -U "huggingface_hub[cli]" huggingface-cli login # Download raw weights huggingface-cli download meta-llama/Meta-Llama-3-70B-Instruct --local-dir /models/llama3-70b huggingface-cli download ibm-granite/granite-3.0-8b-instruct --local-dir /models/granite-8b huggingface-cli download deepseek-ai/DeepSeek-Coder-V2-Lite-Base --local-dir /models/deepseek-coder huggingface-cli download THUDM/glm-4-9b-chat --local-dir /models/glm-4-9b

Storage note: attach high-IOPS NVMe block storage; weight footprints range from ~15GB (SLMs) to 150GB+ (unquantized 70B+ LLMs).

Local/bootcamp deployment via Ollama:

curl -fsSL https://ollama.com/install.sh ¦ sh ollama run phi3 # Microsoft Phi-3 Mini ollama run gemma2 # Google Gemma 2 (9B) ollama run qwen2 # Qwen 2 (7B) ollama run mistral # Mistral v0.3 curl -X POST http://localhost:11434/api/generate -d '{ "model": "phi3", "prompt": "Write a Node.js script to execute a MySQL query." }'

Production cloud deployment via vLLM:

| # Deploy Mixtral 8x22B (multi-GPU) docker run --gpus all -v /models:/models -p 8000:8000 --ipc=host \ vllm/vllm-openai:latest \ --model /models/mixtral-8x22b --tensor-parallel-size 4 # Deploy Moonshot Kimi K2.7 Code docker run --gpus all -v /models:/models -p 8000:8000 --ipc=host \ vllm/vllm-openai:latest \ --model moonshotai/Kimi-K2.7-Code --trust-remote-code |  |
| --- | --- |
| Model Architecture | Deployment Directive |
| Mixtral & DeepSeek (MoE) | Requires --tensor-parallel-size [N] matching GPU count to split parameters across devices |
| IBM Granite, GLM-4 & Kimi | Requires --trust-remote-code — custom architectures not natively in the standard HF library |
| Llama 3 & Gemma 2 | Requires HF token auth; set HUGGING_FACE_HUB_TOKEN in CI/CD or OpenShift pipeline secrets |

# 12. Commercial Extension — PMaaS 4.0 Political Operating System

PMaaS 4.0 (Political Mobilisation as a Service) demonstrates the same sovereign infrastructure primitives — OpenShift, MCP, LiteLLM, Lobster Trap, Keycloak — repurposed for a distinct commercial vertical, reusing i3's existing entitlements rather than provisioning parallel infrastructure.

## 12.1 Three-Dimensional Operating Model

| Dimension | Core Capability | Enterprise AI Solution Link |
| --- | --- | --- |
| The Vocal | Hyper-personalized cloned-voice contact center for concurrent outbound/inbound calls | Central Reasoning APIs via local vLLM serving clusters |
| The Digital | Autonomous 4-tier WhatsApp network, trend-scanning and social monitoring | Containerized n8n workflows, pgvector databases, local SLM inference |
| The Physical | Campaign assets and merchandise linked via QR code to policy quizzes | Enterprise CRM/ERP Gateway — Odoo 19 and Salesforce MCP nodes |

## 12.2 AI Voice Pipeline

A four-stage sequential pipeline: (1) input & synthesis — voice sample capture and IBM Docling-based manifesto ingestion; (2) the AI engine — ElevenLabs/Watson TTS voice cloning, watsonx.ai + Milvus RAG for hallucination-free policy retrieval, and watsonx Orchestrate for multi-turn conversation logic; (3) telephony — GSM-compatible calls over Twilio/Africa's Talking, functioning on feature phones without data; (4) output & sentiment — concurrent dialing paired with WhatsApp bots and local IBM Granite NLP sentiment tagging feeding a centralized Voter CRM.

## 12.3 Compliance & Security Architecture

| Regulation | Core Concern | Native Technical Safeguard |
| --- | --- | --- |
| Data Protection Act (2019) | Voter data sovereignty and privacy | Local encrypted hosting, express-consent architecture, 90-day post-election deletion |
| IEBC Digital Ads Rules | Campaign finance transparency | Standardized, IEBC-reportable usage and billing logs |
| NCIC Act (Hate Speech) | Inflammatory or divisive messaging | Automated pre-publication screening with an integrated hot-reporting API |
| AI & Deepfake Disclosures | Ethical voice-cloning use | Mandatory verbal AI disclosure on every call; cryptographic video watermarks; written consent required |

## 12.4 Infrastructure Reuse

PMaaS 4.0 deliberately reuses i3's existing enterprise entitlements: the Red Hat OpenShift AI (RHOAI) container platform funded by the 500-node MW02049 subscription at $0 licensing cost, KServe + vLLM model serving with Knative scale-to-zero drawing from the $14,047.27 promotional credit pool, a shared Keycloak/LiteLLM identity and gateway layer, and a Crunchy Postgres + Milvus data/vector tier backed by local PVCs and MinIO mirrored to IBM COS.

Security posture mirrors the Academy platform's three-tier defense model: Nginx reverse proxy with SSL and 100 req/min rate limiting, the Lobster Trap prompt firewall, and Pydantic AI validation hooks at the FastAPI boundary.

# 13. Consolidated Deployment Roadmap

A single cross-program roadmap sequencing infrastructure, curriculum, and platform delivery.

| Phase | Timeline | Workstream | Key Milestones |
| --- | --- | --- | --- |
| Foundation | Weeks 0–4 | Infrastructure | Hardware procurement; OpenShift cluster bootstrap; RHOAI/Tekton/ArgoCD baseline |
| Model Catalog | Weeks 4–8 | AI Platform | LiteLLM Gateway; local inference tiers; DistilBERT routing; Langfuse observability |
| Vertical Content Build | Weeks 8–16 | Content & Curriculum | LLM Wiki deployment; Agent Factory; bootcamp Weeks 1–8 delivery |
| Test Engine Wave 1 | Weeks 0–6 (parallel) | Academy Platform | Auth/profiles, instructor dashboard (basic), question admin UI, integrity controls |
| Test Engine Wave 2 | Weeks 6–14 (parallel) | Academy Platform | Practice modes, cohort analytics, item analysis, PWA offline packs |
| Scale & Showcase | Weeks 16–24 | Enterprise Rollout | Wave 1 (10–20 agents) → Wave 2 (50–100 agents) → Wave 3 (full agentic fleet) |
| Test Engine Wave 3 | Weeks 14–24 (parallel) | Academy Platform | AI study plans, adaptive CAT, multi-cert config model, curriculum health dashboard |

## 13.1 Immediate Next Steps

- Activate Red Hat partner entitlements (MW02049, MW02040, MCT3718, RH00798, LS020) and begin hardware staging for Wave 1.

- Stand up the Tekton + ArgoCD GitOps pipeline described in Section 8 as the shared CI/CD backbone for both the Test Engine and Content Factory.

- Prioritize Test Engine Wave 1 (identity, admin console, question versioning, integrity controls) in parallel with infrastructure bootstrap, since it unlocks immediate bootcamp value.

- Confirm the October 2026 IBM Cloud credit deadline is tracked against actual GPU/VPC burn rate, given the shared $14,047.27 promotional pool spans exam-prep, PMaaS, and general Lab workloads.

— End of Master Technical Implementation Guide —